Software Quality Engineering – Assignment 2

Manual Functional Testing and Test Reporting

Test Summary Report

Calori – calorie and macro tracker for Android

Version under test: 1.0.0 (build 1), source commit 35e2473 (2 Sep 2026)

| Group member | Roll number | Role |
| --- | --- | --- |
| Usman Ghani | 24f3000 | Test lead / test engineer |
| Faizan Ali | 24f3029 | Test engineer |

| Course | Instructors | Report date |
| --- | --- | --- |
| Software Quality Engineering | Mr. Fraz Zaheer, Mr. Talha Dar | 11 October 2026 |

Document Control

Table 1: Document information

| Item | Detail |
| --- | --- |
| Document | Test Summary Report (with test plan, RTM, test cases, defect log and evidence as appendices) |
| Application | Calori – Android calorie and macro tracker (open-source Flutter project) |
| Version under test | 1.0.0 (build 1), source commit 35e2473 (2 Sep 2026) |
| Build | Release APK built from source, SHA-1 f89461552d0e07e4fac8c4471b66fd10bbb60eca |
| Prepared by | Usman Ghani (24f3000), Faizan Ali (24f3029) |
| Prepared for | Mr. Fraz Zaheer, Mr. Talha Dar – Software Quality Engineering |
| Status | Final – for submission |

Version history

Table 2: Version history

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 0.1 | 11-Oct-2026 | Usman Ghani | Test plan, scope and requirement list (FR-001 – FR-046) |
| 0.2 | 11-Oct-2026 | Faizan Ali | Test case design (76 cases), RTM, expected values from the formula oracle |
| 0.3 | 11-Oct-2026 | Both | Execution results for all cases; TC-077 added during execution; 34 defects logged |
| 1.0 | 11-Oct-2026 | Both | Charts, analysis, recommendations and sign-off – final |

Abbreviations

Table 3: Abbreviations

| Term | Meaning |
| --- | --- |
| AUT | Application under test |
| FR | Functional requirement |
| TC | Test case |
| DEF | Defect |
| RTM | Requirement traceability matrix |
| EP / BVA / DT / ST / EG | Equivalence partitioning / boundary value analysis / decision table / state transition / error guessing |
| BMI | Body-mass index (kg ÷ m²) |
| TDEE | Total daily energy expenditure (maintenance calories) |
| kcal | Kilocalories |
| UC-xx | Use case from the project's 04-use-cases.md |

Table of Contents

1. Executive Summary	5

2. Introduction	5

2.1 Purpose of the report	5

2.2 Application overview	5

2.3 Version and environment under test	6

2.4 Modules and features tested	6

3. Test Approach and Strategy	6

3.1 Overall approach	6

3.2 Test design techniques	7

3.3 How test cases were prioritised	7

3.4 Roles and responsibilities	8

3.5 Tools used	8

4. Test Execution Summary	8

4.1 Overall metrics	8

4.2 Module-wise breakdown	9

4.3 Requirement coverage	10

4.4 Notes on execution	10

5. Defect Summary	10

5.1 Top five most critical defects	11

6. Observations and Recommendations	12

6.1 Overall functional quality	12

6.2 Recommendations for fixes	12

6.3 Recommendations for future testing	12

7. Conclusion and Sign-off	12

7.1 Completion against exit criteria	12

7.2 Release recommendation	13

7.3 Sign-off	13

Appendix A – Test Plan	14

A.1 Objectives	14

A.2 Scope	14

A.3 Features and modules to be tested	14

A.4 Test environment	14

A.5 Entry criteria	14

A.6 Exit criteria	14

A.7 Suspension and resumption	15

A.8 Roles and responsibilities	15

A.9 Task allocation	15

A.10 Risks and mitigations	15

A.11 Test data	15

Appendix B – Requirements and Traceability Matrix	16

Appendix C – Test Cases	18

C.1 Test case summary	18

C.2 Detailed test cases	21

Appendix D – Defect Log and Defect Reports	52

D.1 Defect log	52

D.2 Defect reports	53

Appendix E – Exploratory Testing Notes	88

Appendix F – Evidence Index	89

F.1 Screen videos	89

F.2 Screenshot index	89

F.3 Key passed tests	91

Appendix G – Contribution Table	92

Appendix H – Reflection	92

# 1. Executive Summary

This report presents the results of manual functional testing of Calori, an Android calorie and macro tracker, at version 1.0.0 (build 1), the source state of commit 35e2473 dated 2 September 2026. A two-person QA team tested a release build on an Android 16 emulator on 11 October 2026, including the optional photo-estimate service.

We tested eight modules – onboarding, the goal and safety rules, manual food logging, the day view, the calendar, goal management, photo logging and navigation – against 46 functional requirements derived from the project's use cases. All 77 test cases were executed: 45 passed (58.4%) and 32 failed, none were blocked. We logged 34 defects: 1 Critical, 14 Major, 15 Minor and 4 Trivial.

What works well. Calorie and macro targets matched the published formula exactly in every scenario we calculated independently; the safety refusals and corrections appear inline with clear wording; food search is fast, works offline and tolerates unusual input; the photo path answers 'no food' and 'no connection' honestly and keeps the photo for a retry; a repeated meal gives identical numbers.

Key findings.

Underweight users cannot finish setting up: both alternatives the app offers them lead to a loading screen that never ends (DEF-06, Critical).

The under-18 stop – the app's only hard safety block – is bypassed by closing and reopening the app (DEF-02).

Saved goals are unreliable: switching kg/lb erases the goal date and a hand-set target (DEF-23); the Goal screen sets a target up to 220 kcal away from the rate the user chose (DEF-24); changing the goal rewrites past days' results (DEF-22) and leaves Home's progress ring stale (DEF-21).

After a food is added by hand, its card stays stuck on 'Saving…' and cannot be used again (DEF-11).

In the photo flow, proposed items cannot be corrected before saving (DEF-27, DEF-28), typed details are ignored for gallery photos (DEF-30) and the camera's Close button cannot be tapped (DEF-26).

Quality statement and recommendation: Not ready for release. One Critical defect blocks an entire group of users, and the 9 High-priority defects undermine the two things Calori exists to do – set a safe target and record intake accurately. Release should be reconsidered once the High-priority defects are fixed and the failed test cases pass on re-test (Section 6).

# 2. Introduction

## 2.1 Purpose of the report

This report records what was tested in Calori, how it was tested, what was found, and whether the application is functionally fit to release. It is written so that a non-technical reader can follow the summary sections, while the appendices hold the full test plan, traceability, test cases, defect reports and evidence for review.

## 2.2 Application overview

Calori is an open-source Flutter application for Android that estimates a daily calorie and protein target and lets the user log what they eat. Its main parts are:

Onboarding and goal engine – asks for sex, age, height, weight, target weight and activity, computes a target with the Mifflin-St Jeor equation, and applies safety rules (adults only, no target below BMI 18.5, at most 1 % of bodyweight per week, a calorie floor of 1,500 kcal for men and 1,200 kcal for women).

Manual logging – an offline database of about 21,800 foods from eight national food tables, searchable in English and regional names, with household serving sizes.

Day view, calendar and goal screen – progress against the target per day and per month, editing of logged meals, and changes to the goal with hand-set overrides.

Photo logging (optional) – a meal photo is sent to the developer's own Cloudflare Worker, which asks a vision model for a list of foods; nothing is saved until the user confirms.

## 2.3 Version and environment under test

Table 4: Version and environment under test

| Item | Value |
| --- | --- |
| Application / version | Calori 1.0.0 (build 1), source commit 35e2473 (2 Sep 2026) |
| Build | flutter build apk --release with photo estimates configured; APK SHA-1 f89461552d0e07e4fac8c4471b66fd10bbb60eca |
| Device | Android Emulator, AVD 'finall' (sdk_gphone64_x86_64), Android 16 / API 36, 1080 × 2424 px at 420 dpi |
| Photo service | Developer's Cloudflare Worker (health check OK), model google/gemini-2.5-flash via OpenRouter |
| Network | Online; airplane mode for the offline cases (TC-070, TC-071) |
| Test date and time | 11-Oct-2026, 20:00–21:23 (local time) |

## 2.4 Modules and features tested

Table 5: Modules and features tested

| ID | Module | Features covered | FRs | TCs | Owner |
| --- | --- | --- | --- | --- | --- |
| M1 | Onboarding – Profile Entry | Sex, age, height and weight entry; unit toggles; under-18 stop; back navigation | 6 | 13 | Usman Ghani |
| M2 | Goal Engine & Safety Rules | Target calculation, macro split, BMI refusals, rate and calorie-floor clamps, plan screen | 8 | 13 | Usman Ghani |
| M3 | Manual Food Logging | Food search, regional names, no-match handling, portion picker, add to log, recent foods | 6 | 10 | Faizan Ali |
| M4 | Day View & Entry Editing | Ring and totals, date strip, entry editor (meal type, portions, remove), delete and undo | 6 | 10 | Faizan Ali |
| M5 | Calendar | Month grid, month paging, day detail, month summary, history kept against old targets | 5 | 7 | Faizan Ali |
| M6 | Goal Management | Goal steppers, rate, refusals, hand-set calories and protein, unit preferences, Sources | 6 | 10 | Faizan Ali |
| M7 | Photo Logging | Viewfinder, gallery photos, details hint, review and correction, save, no-food, offline, repeat meals | 7 | 11 | Usman Ghani |
| M8 | Navigation | Nav bar tabs, '+' and calendar buttons, Android Back | 2 | 3 | Faizan Ali |

Out of scope by definition: all non-functional testing (performance, security, usability, compatibility, accessibility), unit and automated testing, iOS, and the internals of the Worker and of the food-database build tools. The full scope statement is in Appendix A.

# 3. Test Approach and Strategy

## 3.1 Overall approach

Testing was requirements-based black-box testing. Requirements were derived from the project's twelve use cases, its README and statements the app makes on screen (Appendix B). Each test case was designed before execution with an expected result taken from the requirement. For calculations, expected values came from an independent re-implementation of the published formula (the 'oracle'), never from the app itself – for example, the reference profile (male, 30, 178 cm, 78 → 72 kg, moderately active) must give 2,160 kcal and 140 g protein.

Every test case was executed by hand, one step at a time, on the emulator. Android's adb tool was used to send taps and text, to read the text shown on screen, to capture screenshots and to record screen video. Scripted test sessions were complemented by six time-boxed exploratory sessions (Appendix E), which found 4 further defects and several usability observations.

## 3.2 Test design techniques

Table 6: Test design techniques used, with examples

| Technique | Test cases using it | Example from this project |
| --- | --- | --- |
| Equivalence Partitioning | 28 | Weight split into valid 25–400 kg and invalid partitions; decimal point and decimal comma treated as two valid input classes (TC-008). Regional versus English food names (TC-027). |
| Boundary Value Analysis | 17 | Age 17 / 18 and 119 / 120 (TC-003–TC-005); height 99 / 100 / 250 / 251 cm (TC-007); maintenance band at ±0.5 kg – 78.5 vs 78.6 kg (TC-022); calorie floor 1,499 / 1,500 kcal (TC-058); servings 0.5 / 20 (TC-031). |
| Decision Table | 10 | The UC-02 safety rules as an eight-rule table (Table 7), one or more test cases per rule (TC-004, TC-014–TC-021, TC-077). |
| State Transition | 25 | Onboarding steps and their transitions, including Back, restart and the refusal state (Table 8); entry life-cycle add → edit → delete → undo (TC-039–TC-044). |
| Error Guessing | 11 | Search operators such as NOT, rice* and quotes (TC-029); adding the same food twice (TC-034); restarting after the under-18 refusal (TC-013); switching units with a hand-set target (TC-061); protein larger than the calorie budget (TC-060). |

Table 7: Decision table for the onboarding safety rules (UC-02)

| Condition / action | R1 | R2 | R3 | R4 | R5 | R6 | R7 | R8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Age < 18 | Y | N | N | N | N | N | N | N |
| Current BMI < 18.5 and goal is to lose | – | Y | N | N | N | N | N | N |
| Target BMI < 18.5 | – | – | Y | Y | N | N | N | N |
| Direction of goal | – | lose | lose / keep | gain | lose / gain | lose | lose | any |
| Rate > 1 % of bodyweight per week | – | – | – | – | Y | – | – | N |
| Target would fall below calorie floor | – | – | – | – | – | Y | – | N |
| Maintenance (TDEE) ≤ floor | – | – | – | – | – | N | Y | N |
| ACTION | Block: refusal screen, no way on | Refuse; offer maintain | Refuse; offer maintain | Refuse; offer healthy-weight gain | Clamp rate; honest date | Clamp to floor; later date | Set to maintain | Accept plan |
| Test cases | TC-004, TC-013 | TC-017, TC-077 | TC-016 | TC-018 | TC-015, TC-019 | TC-020, TC-024 | TC-021 | TC-014, TC-022 |
| Result | Pass / Fail | Pass / Fail | Pass | Fail | Pass / Fail | Pass / Fail | Pass | Pass |

Table 8: State transition table for onboarding

| From state | Event | Expected next state | Test case | Result |
| --- | --- | --- | --- | --- |
| Sex | Choose Male / Female | Age | TC-002 | Pass |
| Age | Valid age ≥ 18, Continue | Height & weight | TC-003 | Pass |
| Age | Age < 18, Continue | Blocked (refusal) | TC-004 | Pass |
| Blocked | App restarted | Blocked | TC-013 | Fail |
| Height & weight | Back arrow | Age (answers kept) | TC-011 | Pass |
| Height & weight | Android Back | Age (answers kept) | TC-012 | Fail |
| Target | Refused; 'Maintain instead' | Activity → Plan (maintenance) | TC-016 | Pass |
| Target | Underweight; alternative chosen | Activity → Plan | TC-018, TC-077 | Fail |
| Plan | Start tracking | Home (profile saved) | TC-025 | Pass |

## 3.3 How test cases were prioritised

Each test case carries a priority (how soon it must run and be fixed if it fails) and a severity (how much harm a failure would do). Priority was set by risk:

High – safety rules, calorie calculations, saving and deleting data, and the core logging paths. A failure here either harms the user or makes the diary wrong.

Medium – input validation, edge cases, secondary displays such as the calendar and Recent foods.

Low – cosmetic or informational behaviour (e.g. the Sources screen).

Because many cases share set-up state (a saved profile, logged meals), execution followed module order. Priority was then used to rank defects and to decide what blocks release.

## 3.4 Roles and responsibilities

Table 9: Roles and responsibilities

| Member | Roll no. | Role | Responsibilities |
| --- | --- | --- | --- |
| Usman Ghani | 24f3000 | Test lead | Test plan and scope; environment set-up (APK build, emulator, test images); design and execution of M1 Onboarding, M2 Goal engine and M7 Photo logging; exploratory sessions EXP-01 and EXP-05; compiling the report. |
| Faizan Ali | 24f3029 | Test engineer | Requirement analysis and RTM; design and execution of M3 Manual logging, M4 Day view, M5 Calendar, M6 Goal management and M8 Navigation; exploratory sessions EXP-02, EXP-03, EXP-04, EXP-06; defect-log consolidation and report review. |

## 3.5 Tools used

Table 10: Tools used

| Tool | Used for |
| --- | --- |
| Flutter SDK + Gradle | Building the release APK from the 35e2473 source |
| Android Emulator (Android 16) | Running the application under test |
| Android Debug Bridge (adb) | Taps and text input, reading on-screen text, screenshots (screencap), screen video (screenrecord), airplane mode, force-stop and data reset between scenarios |
| Python (Pillow, matplotlib, python-docx) | Results log, highlight boxes on screenshots, charts, this document |
| Formula oracle (oracle.py) | Independent expected values for every calculation test |
| Wikimedia Commons | Openly licensed meal photos used as photo test data (Appendix A.11) |
| Microsoft Word / LibreOffice | Report format (.docx) and page-layout checks |

# 4. Test Execution Summary

## 4.1 Overall metrics

Table 11: Test execution metrics

| Metric | Value |
| --- | --- |
| Total test cases designed | 77 (76 before execution + 1 added during execution: TC-077) |
| Test cases executed | 77 |
| Passed | 45 |
| Failed | 32 |
| Blocked | 0 |
| Not executed | 0 |
| Pass percentage | 58.4% (45 of 77) |
| Execution effort (hours) | 1.4 h on 11-Oct-2026 (20:00–21:23), including 0.25 h build and set-up |
| Requirements covered | 46 of 46 (100%) |
| Defects logged | 34 (4 from exploratory sessions) |
| Paid photo-analysis calls used | 6 (limit agreed with the project owner: 20) |

Figure 1: Overall pass/fail result of the 77 executed test cases

## 4.2 Module-wise breakdown

Table 12: Results by module

| Module | Tester | TCs | Pass | Fail | Blocked | Pass % | Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| M1 Onboarding – Profile Entry | Usman Ghani | 13 | 7 | 6 | 0 | 54% | 4 |
| M2 Goal Engine & Safety Rules | Usman Ghani | 13 | 8 | 5 | 0 | 62% | 4 |
| M3 Manual Food Logging | Faizan Ali | 10 | 8 | 2 | 0 | 80% | 6 |
| M4 Day View & Entry Editing | Faizan Ali | 10 | 7 | 3 | 0 | 70% | 5 |
| M5 Calendar | Faizan Ali | 7 | 4 | 3 | 0 | 57% | 3 |
| M6 Goal Management | Faizan Ali | 10 | 6 | 4 | 0 | 60% | 4 |
| M7 Photo Logging | Usman Ghani | 11 | 4 | 7 | 0 | 36% | 7 |
| M8 Navigation | Faizan Ali | 3 | 1 | 2 | 0 | 33% | 1 |
| Total |  | 77 | 45 | 32 | 0 | 58% | 34 |

Figure 2: Passed and failed test cases per module

## 4.3 Requirement coverage

All 46 requirements are covered by at least one test case. 20 requirements are fully met (every linked case passed) and 26 have at least one failing case. The complete traceability matrix is in Appendix B.

## 4.4 Notes on execution

TC-077 was added during execution, when exploring TC-017 showed that 'Maintain instead' leads to an endless spinner; it is designed, traced and reported like every other case.

Two test cases had their test data adjusted to match the product: the quantity stepper moves in 0.5 steps, so TC-032 compares 1 with 1.5 servings; TC-066/TC-067 ran on the review screen of TC-064 so that no extra paid photo call was needed.

Calculation cases were checked against the oracle; all matched exactly except where a defect is reported (TC-056 / DEF-24).

Each onboarding scenario started from cleared app data so that earlier answers could not influence the result.

# 5. Defect Summary

34 defects were logged, each reproduced on the device with screenshot evidence (two also have screen video). All are Open: this cycle tested a fixed historical build, so no fixes were delivered during testing.

Table 13: Defects by severity

| Severity | Count | Meaning |
| --- | --- | --- |
| Critical | 1 | Blocks a core flow for a group of users with no workaround |
| Major | 14 | Wrong result, data loss or a broken feature; a workaround may exist |
| Minor | 15 | Incorrect behaviour in validation, wording or a secondary feature |
| Trivial | 4 | Cosmetic |
| Total | 34 |  |

Table 14: Defects by priority and by status

| Priority | Count | Status | Count |
| --- | --- | --- | --- |
| High | 9 | Open | 34 |
| Medium | 15 | Fixed | 0 |
| Low | 10 | Closed / Rejected / Deferred | 0 |

Table 15: Defects by module and severity

| Module | Critical | Major | Minor | Trivial | Total |
| --- | --- | --- | --- | --- | --- |
| M1 Onboarding – Profile Entry | 0 | 1 | 2 | 1 | 4 |
| M2 Goal Engine & Safety Rules | 1 | 0 | 3 | 0 | 4 |
| M3 Manual Food Logging | 0 | 2 | 3 | 1 | 6 |
| M4 Day View & Entry Editing | 0 | 1 | 3 | 1 | 5 |
| M5 Calendar | 0 | 1 | 1 | 1 | 3 |
| M6 Goal Management | 0 | 2 | 2 | 0 | 4 |
| M7 Photo Logging | 0 | 6 | 1 | 0 | 7 |
| M8 Navigation | 0 | 1 | 0 | 0 | 1 |
| Total | 1 | 14 | 15 | 4 | 34 |

Figure 3: Defects by module

Figure 4: Defects by severity and by priority

## 5.1 Top five most critical defects

Table 16: Top five most critical defects

| ID | Title | Severity / priority | Impact |
| --- | --- | --- | --- |
| DEF-06 | Underweight users' offered alternatives end on an endless loading spinner | Critical / High | Any user under BMI 18.5 cannot finish onboarding at all, using the very options the app recommends. |
| DEF-02 | Under-18 refusal is forgotten when the app is restarted | Major / High | The app's only hard safety stop can be bypassed in seconds by closing and reopening it. |
| DEF-23 | Switching the weight unit erases the goal date and hand-set calories | Major / High | A display preference silently rewrites the saved plan. |
| DEF-24 | Goal screen ignores the chosen rate (target up to 220 kcal off) | Major / High | The core calculation does not honour the user's input. |
| DEF-11 | 'Add to log' stays stuck on 'Saving…' after the first manual add | Major / High | Repeat foods - the most common manual log - cannot be added again without a new search. |

Close behind these are DEF-22 (past days re-judged against a new goal), DEF-21 (stale progress ring), DEF-26 (camera cannot be closed) and DEF-27 (photo estimates cannot be corrected before saving). The full defect log and one report per defect are in Appendix D.

# 6. Observations and Recommendations

## 6.1 Overall functional quality

Calori's calculation core is sound: every target and macro split we checked against the formula matched to the kilocalorie, and the safety corrections say plainly what changed and why. Offline food search is a strength – fast, regional-name aware, and robust to odd input. The weaknesses cluster in three places:

Edges of the safety flow – the underweight alternatives dead-end (DEF-06), the under-18 stop does not survive a restart (DEF-02), validation fails silently (DEF-01, DEF-04), and messages ignore the user's units or goal direction (DEF-07, DEF-08, DEF-09).

Consistency of saved data – a unit preference rewrites the goal (DEF-23), the Goal screen miscalculates from the rate it shows (DEF-24), history is re-judged (DEF-22), displays go stale (DEF-21, DEF-18) and Undo is not a true undo (DEF-16).

The photo review step – the UC-06 corrections are largely missing (DEF-27, DEF-28, DEF-31), details are dropped (DEF-30) and the camera screen's own controls are hard to use (DEF-25, DEF-26, DEF-29).

## 6.2 Recommendations for fixes

Fix first (High priority): DEF-06, DEF-02, DEF-23, DEF-24, DEF-22, DEF-21, DEF-11, DEF-26, DEF-27. Each either harms a user, corrupts the diary or blocks a core action.

Then: the Medium-priority defects, starting with the photo review (DEF-28, DEF-30, DEF-31), data quality of the INDB rows (DEF-13) and system Back handling (DEF-03).

Add inline validation messages everywhere a button is disabled (DEF-01, DEF-04, DEF-19, DEF-20).

Store each day's target with the day, so goal changes apply only from today forward (DEF-22) – this also removes the stale-ring class of problem (DEF-21).

The project's next commit (36ead9d) states that it fixes DEF-11 and DEF-24; both should be re-tested on that build rather than assumed fixed.

## 6.3 Recommendations for future testing

Regression: re-run all 32 failed cases after fixes, plus the whole M2 and M6 suites, since the goal engine is shared by onboarding and the Goal screen.

Real devices: repeat M7 on physical phones with different status-bar and cut-out heights (DEF-26) and with the real camera rather than the emulator's virtual scene.

Usability (out of scope here): the '+' button covering the last meal's calories and controls hidden behind the floating nav bar were noticed during exploration (Appendix E).

Accessibility: TalkBack labels (several buttons have none), text scaling, contrast of grey text.

Performance: search latency and memory on low-end devices with the 60 MB APK and the 21,800-food database; photo-analysis time on slow networks.

Compatibility: Android 7 (the minimum supported) to 16, tablets and landscape.

Security: the Worker shared secret is compiled into the APK; rate-limit and abuse testing of the Worker.

Reliability: behaviour after process death mid-flow, low storage, and interrupted photo uploads.

Automation: the formula oracle used here could become an automated regression suite for the goal engine.

# 7. Conclusion and Sign-off

## 7.1 Completion against exit criteria

Table 17: Exit criteria

| Exit criterion (Appendix A.6) | Target | Actual | Met? |
| --- | --- | --- | --- |
| Planned test cases executed | 100% | 100% (77/77) | Yes |
| Every failure logged as a defect with evidence | 100% | 32 failures → 34 defects, all with screenshots | Yes |
| Requirements covered by at least one test | 100% | 46/46 | Yes |
| Pass rate | ≥ 90% | 58.4% | No |
| Open Critical defects | 0 | 1 | No |
| Open High-priority defects | 0 | 9 | No |

The test cycle is complete: every planned case was run, every requirement was covered and every failure is documented. The quality criteria for release are not met.

## 7.2 Release recommendation

Not ready for release. Release should be reconsidered when the Critical defect and all High-priority defects are fixed and verified, and the failed test cases pass on a regression run.

## 7.3 Sign-off

Table 18: Sign-off

| Name | Roll no. | Role | Signature | Date |
| --- | --- | --- | --- | --- |
| Usman Ghani | 24f3000 | Test lead |  | 11 October 2026 |
| Faizan Ali | 24f3029 | Test engineer |  | 11 October 2026 |

# Appendix A – Test Plan

## A.1 Objectives

Verify that every Calori feature behaves as its requirement states.

Exercise valid, invalid, empty and boundary inputs, error handling, business rules, data handling and navigation.

Log every deviation as a reproducible defect with evidence, and judge fitness for release.

## A.2 Scope

Table 19: Scope

| In scope | Out of scope |
| --- | --- |
| Onboarding and all UC-02 safety rules Goal calculation and macro split Manual logging and food search Day view, entry editing, delete and undo Calendar Goal management, overrides and units, Sources screen Photo logging through the configured Worker, incl. offline and no-food cases Navigation incl. Android Back | All non-functional testing: performance, security, usability, compatibility, accessibility Unit tests and automated test scripts iOS and other platforms Worker / model internals and prompt quality (only the app's behaviour with the answers is tested) Food-database build tools (tools/build_foods_db) Accuracy of the bundled nutrition data as a whole (clearly implausible rows met during testing are still reported) |

## A.3 Features and modules to be tested

See Table 5 (Section 2.4) – eight modules, 46 requirements, 77 test cases.

## A.4 Test environment

See Table 4 (Section 2.3). One emulator was used throughout; app data was cleared between onboarding scenarios.

## A.5 Entry criteria

Table 20: Entry criteria

| Criterion | Status on 11-Oct-2026 |
| --- | --- |
| Release APK of commit 35e2473 builds and installs | Met – built 20:12, installed 20:13 |
| Requirements baselined (FR-001 – FR-046) | Met |
| Test cases designed and reviewed, expected values computed | Met – 76 cases before execution |
| Test environment ready (emulator, density 420, photo Worker healthy) | Met – Worker /health returned ok |
| Test data ready (profiles, food images) | Met – seven images pushed to the emulator gallery |

## A.6 Exit criteria

100% of planned test cases executed.

Every failure logged as a defect with evidence.

Every requirement covered by at least one executed test case.

For a release recommendation: pass rate of at least 90%, no open Critical defects and no open High-priority defects.

## A.7 Suspension and resumption

Testing of a module is suspended if the build cannot be installed or a defect blocks every remaining case in it; the photo module would be suspended if the Worker were down or the agreed limit of 20 paid calls were reached. Blocked cases are marked 'Blocked' with the reason. None of these occurred.

## A.8 Roles and responsibilities

See Table 9 (Section 3.4).

## A.9 Task allocation

Table 21: Task allocation

| # | Task | Owner | Start date | End date |
| --- | --- | --- | --- | --- |
| 1 | Test planning, scope, entry/exit criteria | Usman Ghani | 11-Oct-2026 | 11-Oct-2026 |
| 2 | Requirement analysis and RTM | Faizan Ali | 11-Oct-2026 | 11-Oct-2026 |
| 3 | Test design – M1, M2, M7 (37 cases) | Usman Ghani | 11-Oct-2026 | 11-Oct-2026 |
| 4 | Test design – M3, M4, M5, M6, M8 (40 cases) | Faizan Ali | 11-Oct-2026 | 11-Oct-2026 |
| 5 | Environment set-up: APK build, emulator, test images | Usman Ghani | 11-Oct-2026 | 11-Oct-2026 |
| 6 | Execution – M1, M2, M7 | Usman Ghani | 11-Oct-2026 | 11-Oct-2026 |
| 7 | Execution – M3, M4, M5, M6, M8 | Faizan Ali | 11-Oct-2026 | 11-Oct-2026 |
| 8 | Exploratory sessions EXP-01 – EXP-06 | Both | 11-Oct-2026 | 11-Oct-2026 |
| 9 | Defect logging, evidence and highlight boxes | Faizan Ali | 11-Oct-2026 | 11-Oct-2026 |
| 10 | Test summary report, metrics and charts | Usman Ghani | 11-Oct-2026 | 11-Oct-2026 |
| 11 | Report review and viva preparation | Both | 12-Oct-2026 | 12-Oct-2026 |

## A.10 Risks and mitigations

Table 22: Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Photo analysis costs money per call | Agreed limit of 20 calls; gallery images chosen to cover several cases each; 6 used |
| Emulator differs from a real phone (camera, status bar) | Camera cases use the gallery path; device-specific findings flagged for real-device re-test |
| Earlier answers leaking between scenarios | App data cleared before every onboarding scenario |
| Expected values copied from the app's own output | Expected values computed independently by the oracle before execution |
| Deadline 12-Oct-2026 | All execution completed on 11-Oct-2026 |

## A.11 Test data

Profiles: the reference profile (male, 30, 178 cm, 78 kg) and the boundary/decision-table profiles listed in each test case. Photo test data: the following openly licensed images from Wikimedia Commons, pushed to the emulator's gallery.

Table 23: Photo test data and licences

| File | Commons title | Licence | Author |
| --- | --- | --- | --- |
| biryani.jpg | Hyderabad biryani & naan.jpg | CC0 | Abithavelu |
| egg_breakfast.jpg | Liat Portal for Foodie Disorder - Israeli breakfast plate with fried egg and avocado.jpg | CC BY-SA 4.0 | HaJunkiyada |
| salad.jpg | Garden salad - San Francisco.jpg | CC0 | Daderot |
| dal_rice_chapati.jpg | Bhendi chapati and dal rice.jpg | CC BY-SA 4.0 | Wind Hashira |
| apple.jpg | Red Apple.jpg | CC BY 2.0 | Abhijit Tembhekar from Mumbai, India |
| chapati.jpg | Chapati-1.jpg | CC0 | safaritravelplus |
| cat_nonfood.jpg | Cute gray cat sitting in bed.jpg | CC0 | Aleenamustlive |

# Appendix B – Requirements and Traceability Matrix

Each requirement is traced to the test cases that verify it, their combined result and any defects found.

Table 24: Requirement traceability matrix

| FR | Mod. | Requirement | Source | Pri. | Test cases | Result | Defects |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-001 | M1 | On first launch with no saved profile the app opens onboarding; Home cannot be reached until a goal has been saved. | UC-01 pre/postcondition | High | TC-001, TC-025 | Pass | — |
| FR-002 | M1 | The user selects sex (Male / Female); selecting an option advances to the next step. | UC-01 step 1 | High | TC-002 | Pass | — |
| FR-003 | M1 | Age accepts whole numbers only. An age under 18 ends onboarding on a refusal screen with no path forward. | UC-02 (age < 18) | High | TC-003, TC-004, TC-005, TC-013 | Fail | DEF-01, DEF-02 |
| FR-004 | M1 | Height must be 100–250 cm and weight 25–400 kg (or their imperial equivalents); out-of-range or malformed values are rejected with a clear message. | UC-01 step 1; error-handling guideline | High | TC-005, TC-006, TC-007, TC-008, TC-009 | Fail | DEF-01, DEF-04 |
| FR-005 | M1 | Height (cm / ft'in) and weight (kg / lb) units are chosen independently; switching a unit converts any value already typed. | README 'Metric or imperial, separately' | Medium | TC-009, TC-010 | Fail | DEF-04 |
| FR-006 | M1 | The user can step back to earlier onboarding questions with answers retained; a progress indicator shows position in the flow. | Onboarding UI | Medium | TC-002, TC-011 | Pass | — |
| FR-007 | M2 | The daily target is Mifflin-St Jeor BMR × activity factor, minus (loss) or plus (gain) rate × 7700 kcal/kg ÷ 7, rounded to 10 kcal; protein 1.8 g/kg (to 5 g), fat max(25 % of energy, 0.6 g/kg), carbs the remainder. | UC-01 step 4; README | High | TC-014, TC-056 | Fail | DEF-24 |
| FR-008 | M2 | A target weight below BMI 18.5 is refused inline, stating the lowest healthy weight and offering an alternative: maintenance, or for a gain goal, gaining to a healthy weight. | UC-02 table; engine contract | High | TC-016, TC-018, TC-023 | Fail | DEF-06, DEF-08 |
| FR-009 | M2 | A loss goal from a user already below BMI 18.5 is refused and maintenance is offered. | UC-02 table | High | TC-017, TC-077 | Fail | DEF-06 |
| FR-010 | M2 | A rate faster than 1 % of bodyweight per week is clamped to 1 %, with an explanation and the honest achievable date. | UC-02 table | High | TC-015, TC-019 | Fail | DEF-07 |
| FR-011 | M2 | A loss target below the calorie floor (1500 kcal male / 1200 kcal female) is clamped to the floor and the date extended; if maintenance is already at or below the floor, the plan is set to maintain. | UC-02 table | High | TC-020, TC-021 | Pass | — |
| FR-012 | M2 | A target within ±0.5 kg of current weight is treated as maintenance. | Engine contract | Medium | TC-022 | Pass | — |
| FR-013 | M2 | Refusal and correction messages use the units the user chose and the correct direction (loss vs gain). | UC-02 'plain language'; README units | Medium | TC-019, TC-023 | Fail | DEF-07, DEF-08 |
| FR-014 | M2 | The plan screen shows the daily target, macro split, any correction and the projected date; 'Start tracking' saves the profile and opens Home. | UC-01 steps 6–7 | High | TC-014, TC-024, TC-025, TC-077 | Fail | DEF-06, DEF-09 |
| FR-015 | M3 | Search queries the offline food database and shows ranked results, each with a source badge, default serving and kcal; the × button clears the query. | UC-05 steps 3–5 | High | TC-026, TC-028 | Pass | DEF-10 |
| FR-016 | M3 | Search matches regional / local names (e.g. channa → chickpea, karela → bitter gourd). | README 'Search that speaks more than English' | Medium | TC-027 | Pass | — |
| FR-017 | M3 | A query with no matches shows a helpful 'No matches' message; special characters or search operators never cause an error. | UC-05; error handling | Medium | TC-028, TC-029 | Pass | — |
| FR-018 | M3 | Before anything is typed, search shows recent and frequent foods; tapping one searches for it. | UC-05 step 2 | Medium | TC-030, TC-073 | Fail | DEF-12, DEF-32 |
| FR-019 | M3 | The portion picker offers serving units first, a quantity of 0.5–20 in 0.5 steps, and shows grams, kcal and macros scaled from per-100 g values. | UC-05 steps 7–8 | High | TC-031, TC-032 | Pass | — |
| FR-020 | M3 | 'Add to log' saves the food (source = database) to the day selected on Home with a meal type defaulted from the time of day, confirms it, returns to Home, and further foods can then be added. | UC-05 step 9 | High | TC-033, TC-034, TC-035 | Fail | DEF-11 |
| FR-021 | M4 | Home shows the selected day's calories consumed against target (ring % and 'X / Y kcal'), protein against target, carbs and fat, and the day's entries. | UC-07 | High | TC-033, TC-036 | Pass | — |
| FR-022 | M4 | Being over target is shown neutrally ('over today'); no negative numbers. | UC-07 'Over target renders neutrally' | Medium | TC-037 | Pass | — |
| FR-023 | M4 | The date strip shows the last 12 days ending today (no future days) and switches the day shown. | Home UI; UC-05 retroactive logging | Medium | TC-035, TC-038 | Pass | — |
| FR-024 | M4 | Tapping an entry opens an editor to change its meal type, rescale item portions and remove items; totals update immediately. | UC-09 | High | TC-039, TC-040, TC-041, TC-042 | Fail | DEF-15 |
| FR-025 | M4 | Swiping an entry deletes it with an Undo that restores it; 'Remove this meal' deletes it. | UC-09 | High | TC-043, TC-044 | Fail | DEF-16 |
| FR-026 | M4 | Home figures update immediately when the goal changes. | UC-07 / UC-10 | High | TC-045 | Fail | DEF-21 |
| FR-027 | M5 | The calendar shows the visible month: logged days as progress rings, unlogged past days as a neutral dot, future days dimmed and not selectable. | UC-08 steps 1–3 | High | TC-046, TC-047 | Pass | — |
| FR-028 | M5 | The user can page to previous months; forward paging stops at the current month. | UC-08 step 5 | Medium | TC-048 | Pass | — |
| FR-029 | M5 | Tapping a day shows its detail (consumed vs target, macros, entries); tapping it again closes the detail. | UC-08 step 4 | Medium | TC-049, TC-050 | Fail | DEF-17, DEF-18 |
| FR-030 | M5 | The month summary shows average kcal per logged day and the number of logged days. | Calendar UI | Medium | TC-051 | Pass | — |
| FR-031 | M5 | Past days keep the target that was in force when they were logged; goal changes apply from today forward. | UC-10; Goal screen text | High | TC-052 | Fail | DEF-22 |
| FR-032 | M6 | The Goal screen shows the saved target, macros and a caption, and lets the user change current weight, goal weight and rate (0.1–1.0 % per week) with live recalculation and automatic saving. | UC-10 | High | TC-053, TC-054, TC-055 | Pass | — |
| FR-033 | M6 | The recalculated target honours the rate chosen on the rate stepper. | UC-10 | High | TC-056 | Fail | DEF-24 |
| FR-034 | M6 | Safety rules reapply on the Goal screen, including refusals; a refused goal is not saved. | UC-10 | High | TC-057 | Pass | — |
| FR-035 | M6 | Calories and protein can be set by hand; the engine's suggestion and a Reset stay visible; a value below the floor shows an advisory; unusable values are rejected with feedback; the macro split stays consistent with the calorie target. | README 'A daily target you can overrule' | Medium | TC-058, TC-059, TC-060 | Fail | DEF-19, DEF-20 |
| FR-036 | M6 | Weight and height units can each be changed on the Goal screen without altering the goal itself. | Goal screen 'About' rows | Medium | TC-061 | Fail | DEF-23 |
| FR-037 | M6 | 'Where the food data comes from' opens the Sources screen listing each data source with its attribution. | README data sources | Low | TC-062 | Pass | — |
| FR-038 | M7 | The camera button opens a viewfinder with a shutter, a Gallery button and an optional 'Add details' field that never takes focus automatically. | UC-03 / UC-04 constraint | High | TC-063 | Fail | DEF-25, DEF-26 |
| FR-039 | M7 | A meal photo is analysed into proposed items (kcal, grams, macros); nothing is logged until Save; Save logs the meal (source = AI) with its photo. | UC-03 | High | TC-064 | Fail | DEF-29 |
| FR-040 | M7 | Details typed before capture are sent with the photo and applied to the portions. | UC-04 | Medium | TC-065 | Fail | DEF-30 |
| FR-041 | M7 | Before saving, the user can correct proposed items: adjust the portion, edit name or macros, remove an item, and add an item the photo missed. | UC-06 | High | TC-066, TC-067, TC-068 | Fail | DEF-27, DEF-28, DEF-31 |
| FR-042 | M7 | A photo with no food returns 'No food in that photo' with Try again and manual options, never an invented entry. | README; UC-03 | Medium | TC-069 | Pass | — |
| FR-043 | M7 | Analysis failures (offline, server error, timeout) show a specific message, Try again (photo retained) and 'Add by hand instead'. | UC-11 | High | TC-070, TC-071 | Pass | DEF-32 |
| FR-044 | M7 | A repeat meal reuses saved values so the same food gives the same numbers; accepted photo foods feed the Recent suggestions. | UC-12; UC-05 step 2 | Medium | TC-072, TC-073 | Fail | DEF-32 |
| FR-045 | M8 | The nav bar switches between Home and Goal with the active tab highlighted; '+' opens Add food; the calendar button opens the calendar. | Shell UI | High | TC-046, TC-074, TC-075 | Fail | DEF-33 |
| FR-046 | M8 | The Android system Back button navigates back within the app (previous onboarding step, or Home from a secondary screen) instead of leaving it. | Android navigation convention | Medium | TC-012, TC-076 | Fail | DEF-03 |

# Appendix C – Test Cases

## C.1 Test case summary

Table 25: Test case summary

| ID | Module | Req. | Title | Technique | Type | Pri. | Sev. | Tester | Status | Defects |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TC-001 | M1 | FR-001 | First launch opens onboarding, not Home | ST | Positive | High | Critical | Usman | Pass | — |
| TC-002 | M1 | FR-002, FR-006 | Selecting sex advances to the age step | EP | Positive | High | Major | Usman | Pass | — |
| TC-003 | M1 | FR-003 | Valid age boundaries 18 and 119 are accepted | BVA | Positive | High | Major | Usman | Pass | — |
| TC-004 | M1 | FR-003 | Age 17 ends onboarding on the refusal screen | BVA | Negative | High | Critical | Usman | Pass | — |
| TC-005 | M1 | FR-003, FR-004 | Invalid ages (0, 120, 999, blank) are rejected with a message | EP / BVA | Negative | Medium | Minor | Usman | Fail | DEF-01 |
| TC-006 | M1 | FR-004 | Valid metric height and weight proceed | EP | Positive | High | Major | Usman | Pass | — |
| TC-007 | M1 | FR-004 | Height boundaries 99 / 100 / 250 / 251 cm | BVA | Negative | Medium | Minor | Usman | Fail | DEF-01 |
| TC-008 | M1 | FR-004 | Weight boundaries 24.9 / 25 / 400 / 400.1 kg and decimal comma | BVA / EP | Negative | Medium | Minor | Usman | Fail | DEF-01 |
| TC-009 | M1 | FR-004, FR-005 | Imperial height: valid ft/in accepted, inches of 12 or more rejected | EP / BVA | Negative | Medium | Minor | Usman | Fail | DEF-04 |
| TC-010 | M1 | FR-005 | Unit toggles convert typed values, independently | EP | Positive | Medium | Minor | Usman | Pass | — |
| TC-011 | M1 | FR-006 | Back arrow returns to the previous step with answers kept | ST | Positive | Medium | Minor | Usman | Pass | — |
| TC-012 | M1 | FR-046 | System Back on an onboarding step goes to the previous step | EG | Negative | Medium | Minor | Usman | Fail | DEF-03 |
| TC-013 | M1 | FR-003 | Under-18 refusal persists after the app is restarted | EG / ST | Negative | High | Major | Usman | Fail | DEF-02 |
| TC-014 | M2 | FR-007, FR-014 | Reference profile produces the published target and macros | EP (business rule) | Positive | High | Major | Usman | Pass | — |
| TC-015 | M2 | FR-010 | Too-fast loss rate is clamped to 1 %/week | DT | Negative | High | Major | Usman | Pass | — |
| TC-016 | M2 | FR-008 | Target below BMI 18.5 is refused; 'Maintain instead' works | DT | Negative | High | Critical | Usman | Pass | — |
| TC-017 | M2 | FR-009 | Loss goal from an underweight user is refused | DT | Negative | High | Critical | Usman | Pass | — |
| TC-018 | M2 | FR-008 | Underweight user's gain to a still-underweight target is offered a healthy-weight gain | DT | Negative | High | Major | Usman | Fail | DEF-06 |
| TC-019 | M2 | FR-010, FR-013 | Too-fast GAIN rate is clamped with gain wording | DT | Negative | Medium | Minor | Usman | Fail | DEF-07 |
| TC-020 | M2 | FR-011 | Loss target below the female floor is clamped to 1,200 kcal | DT / BVA | Negative | High | Major | Usman | Pass | — |
| TC-021 | M2 | FR-011 | Maintenance already at or below the floor sets the plan to maintain | DT (edge) | Edge | Medium | Major | Usman | Pass | — |
| TC-022 | M2 | FR-012 | Maintenance band boundary ±0.5 kg | BVA | Edge | Medium | Minor | Usman | Pass | — |
| TC-023 | M2 | FR-013, FR-008 | Refusal message uses pounds when lb is selected | EP | Negative | Medium | Minor | Usman | Fail | DEF-08 |
| TC-024 | M2 | FR-014 | Projected date more than a year away includes the year | EG / BVA | Edge | Medium | Minor | Usman | Fail | DEF-09 |
| TC-025 | M2 | FR-014, FR-001 | 'Start tracking' saves the profile and opens Home (survives restart) | ST | Positive | High | Critical | Usman | Pass | — |
| TC-026 | M3 | FR-015 | Search 'rice' shows ranked results with source badges | EP | Positive | High | Major | Faizan | Pass | DEF-10 |
| TC-027 | M3 | FR-016 | Regional names find English foods (channa, karela) | EP | Positive | Medium | Minor | Faizan | Pass | — |
| TC-028 | M3 | FR-017, FR-015 | Unknown query shows 'No matches'; × clears it | EP | Negative | Medium | Minor | Faizan | Pass | — |
| TC-029 | M3 | FR-017 | Search operators and special characters do not break search | EG | Negative | Medium | Major | Faizan | Pass | — |
| TC-030 | M3 | FR-018 | Recent foods are shown before typing after foods were logged by hand | ST | Positive | Medium | Minor | Faizan | Fail | DEF-12 |
| TC-031 | M3 | FR-019 | Quantity stepper bounds 0.5 and 20 | BVA | Edge | Medium | Minor | Faizan | Pass | — |
| TC-032 | M3 | FR-019 | kcal, grams and macros scale with quantity and serving | EP (business rule) | Positive | High | Major | Faizan | Pass | — |
| TC-033 | M3 | FR-020, FR-021 | 'Add to log' saves to Home with a time-based meal type | ST | Positive | High | Critical | Faizan | Pass | — |
| TC-034 | M3 | FR-020 | A second food can be added after returning to Add food | ST / EG | Positive | High | Major | Faizan | Fail | DEF-11 |
| TC-035 | M3 | FR-020, FR-023 | Food is logged against the day selected on Home | EP | Positive | High | Major | Faizan | Pass | — |
| TC-036 | M4 | FR-021 | Ring, calorie line and macros reflect logged food | EP (business rule) | Positive | High | Major | Faizan | Pass | — |
| TC-037 | M4 | FR-022 | Over target shown neutrally, never negative | BVA | Edge | Medium | Minor | Faizan | Pass | — |
| TC-038 | M4 | FR-023 | Date strip shows 12 days ending today, no future days | BVA | Positive | Medium | Minor | Faizan | Pass | — |
| TC-039 | M4 | FR-024 | Changing an entry's meal type in the editor | ST | Positive | High | Major | Faizan | Pass | — |
| TC-040 | M4 | FR-024 | Portion 2× then 0.5× returns to the original amount | EP (business rule) | Positive | High | Major | Faizan | Pass | — |
| TC-041 | M4 | FR-024 | Repeated 0.5× cannot shrink an item to nothing | BVA / EG | Edge | Low | Minor | Faizan | Fail | DEF-15 |
| TC-042 | M4 | FR-024 | Removing items; removing the last item removes the meal | ST | Positive | Medium | Major | Faizan | Pass | — |
| TC-043 | M4 | FR-025 | Swipe to delete, then Undo restores the entry in place | ST | Positive | High | Major | Faizan | Fail | DEF-16 |
| TC-044 | M4 | FR-025 | 'Remove this meal' deletes the entry and closes the editor | ST | Positive | Medium | Major | Faizan | Pass | — |
| TC-045 | M4 | FR-026 | Home updates when the calorie target is changed | ST | Positive | High | Major | Faizan | Fail | DEF-21 |
| TC-046 | M5 | FR-027, FR-045 | Calendar opens with rings for logged days and dots for unlogged days | EP | Positive | High | Major | Faizan | Pass | — |
| TC-047 | M5 | FR-027 | Future days are not selectable | EP | Negative | Medium | Minor | Faizan | Pass | — |
| TC-048 | M5 | FR-028 | Paging months: back works, forward stops at the current month | BVA / ST | Positive | Medium | Minor | Faizan | Pass | — |
| TC-049 | M5 | FR-029 | Day detail shows consumed vs target, macros and entries | ST | Positive | Medium | Minor | Faizan | Fail | DEF-17 |
| TC-050 | M5 | FR-029 | Day detail follows a change of month | ST | Negative | Medium | Minor | Faizan | Fail | DEF-18 |
| TC-051 | M5 | FR-030 | Month summary averages over logged days only | EP (business rule) | Positive | Medium | Minor | Faizan | Pass | — |
| TC-052 | M5 | FR-031 | A past day keeps the target it was logged against | DT (business rule) | Negative | High | Major | Faizan | Fail | DEF-22 |
| TC-053 | M6 | FR-032 | Goal screen shows the saved plan | EP | Positive | High | Major | Faizan | Pass | — |
| TC-054 | M6 | FR-032 | Goal weight stepper recalculates and the change persists | ST | Positive | High | Major | Faizan | Pass | — |
| TC-055 | M6 | FR-032 | Rate stepper bounds 0.1 and 1.0 %/week | BVA | Edge | Medium | Minor | Faizan | Pass | — |
| TC-056 | M6 | FR-033, FR-007 | Target honours the chosen rate (95 → 92 kg at 1.0 %/week) | EP / BVA (business rule) | Positive | High | Major | Faizan | Fail | DEF-24 |
| TC-057 | M6 | FR-034 | Unsafe goal weight is refused on the Goal screen and not saved | DT | Negative | High | Major | Faizan | Pass | — |
| TC-058 | M6 | FR-035 | Hand-set calories: suggestion, floor advisory boundary and Reset | ST / BVA | Positive | Medium | Minor | Faizan | Pass | — |
| TC-059 | M6 | FR-035 | Unusable hand-set calories (0, blank) are rejected with feedback | EP | Negative | Medium | Minor | Faizan | Fail | DEF-19 |
| TC-060 | M6 | FR-035 | Hand-set protein larger than the calorie target allows | EG | Negative | Medium | Minor | Faizan | Fail | DEF-20 |
| TC-061 | M6 | FR-036 | Changing the weight unit keeps the goal and any hand-set values | EG / ST | Negative | High | Major | Faizan | Fail | DEF-23 |
| TC-062 | M6 | FR-037 | Sources screen lists data sources and returns | EP | Positive | Low | Minor | Faizan | Pass | — |
| TC-063 | M7 | FR-038 | Viewfinder opens; details field not focused; close returns | EP | Positive | High | Major | Usman | Fail | DEF-26, DEF-25 |
| TC-064 | M7 | FR-039 | Gallery meal photo → proposed items → Save logs an AI entry with photo | ST | Positive | High | Critical | Usman | Fail | DEF-29 |
| TC-065 | M7 | FR-040 | Details typed before choosing a gallery photo are applied | EP | Positive | Medium | Minor | Usman | Fail | DEF-30 |
| TC-066 | M7 | FR-041 | Portion of a proposed item can be adjusted before saving | EP | Positive | High | Major | Usman | Fail | DEF-27 |
| TC-067 | M7 | FR-041 | Name and macros of a proposed item can be edited | EP | Positive | Medium | Major | Usman | Fail | DEF-28 |
| TC-068 | M7 | FR-041 | Remove a proposed item; add an item the photo missed | ST | Positive | Medium | Major | Usman | Fail | DEF-31 |
| TC-069 | M7 | FR-042 | A photo with no food is reported as such | EP | Negative | High | Major | Usman | Pass | — |
| TC-070 | M7 | FR-043 | Offline failure shows a specific message; retry keeps the photo | EG / ST | Negative | High | Major | Usman | Pass | — |
| TC-071 | M7 | FR-043 | 'Add by hand instead' opens manual search for the same day | ST | Positive | Medium | Minor | Usman | Pass | DEF-32 |
| TC-072 | M7 | FR-044 | The same meal photographed again gives the same numbers | EP | Positive | Medium | Minor | Usman | Pass | — |
| TC-073 | M7 | FR-044, FR-018 | Accepted photo foods appear in Recent and a tap searches them | ST | Positive | Medium | Minor | Usman | Fail | DEF-32 |
| TC-074 | M8 | FR-045 | Nav bar switches Home and Goal with the active tab highlighted | ST | Positive | High | Major | Faizan | Pass | — |
| TC-075 | M8 | FR-045 | '+' opens Add food; calendar button opens the calendar | ST | Positive | High | Major | Faizan | Fail | DEF-33 |
| TC-076 | M8 | FR-046 | System Back from Calendar / Add food / Goal returns to Home | EG | Negative | Medium | Minor | Faizan | Fail | DEF-03 |
| TC-077 | M2 | FR-009, FR-014 | 'Maintain instead' for an underweight user produces a maintenance plan | DT / EG | Negative | High | Critical | Usman | Fail | DEF-06 |

## C.2 Detailed test cases

Every case lists the fields the assignment requires. All cases were executed on 11 October 2026.

| Test Case ID | TC-001 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-001 |
| Title / Description | First launch opens onboarding, not Home |
| Technique / Type | ST · Positive |
| Preconditions | App installed with no saved data (pm clear). |
| Test steps | 1. Launch Calori from the launcher. |
| Test data | — |
| Expected result | The first onboarding question 'First, a couple of basics' is shown with Male and Female options. No navigation bar or Home screen is reachable. |
| Actual result | Onboarding opened on 'First, a couple of basics' with Male and Female cards; no navigation bar or Home content was reachable. |
| Status | Pass |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-001_first_launch |
| Defects | — |

| Test Case ID | TC-002 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-002, FR-006 |
| Title / Description | Selecting sex advances to the age step |
| Technique / Type | EP · Positive |
| Preconditions | Onboarding open on the sex step. |
| Test steps | 1. Tap 'Male'. |
| Test data | Sex = Male |
| Expected result | The age question 'How old are you?' opens, the progress bar advances and a back arrow appears. |
| Actual result | Tapping Male opened 'How old are you?' with the numeric keyboard up; progress bar advanced from 20% to 40% and a back arrow appeared. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-002_age_step |
| Defects | — |

| Test Case ID | TC-003 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-003 |
| Title / Description | Valid age boundaries 18 and 119 are accepted |
| Technique / Type | BVA · Positive |
| Preconditions | Onboarding on the age step. |
| Test steps | 1. Type 119 and observe Continue. 2. Clear the field (relaunch after pm clear), type 18 and tap Continue. |
| Test data | Age = 119; Age = 18 |
| Expected result | For both values Continue is enabled; with 18, Continue opens 'Your height and weight'. |
| Actual result | 119 enabled Continue; 18 enabled Continue and tapping it opened 'Your height and weight'. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-003_age_119, TC-003_age18_body_step |
| Defects | — |

| Test Case ID | TC-004 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-003 |
| Title / Description | Age 17 ends onboarding on the refusal screen |
| Technique / Type | BVA · Negative |
| Preconditions | Onboarding on the age step. |
| Test steps | 1. Type 17. 2. Tap Continue. |
| Test data | Age = 17 |
| Expected result | 'Calori is built for adults' screen is shown with advice to speak to a doctor or guardian; no Continue button and no back arrow. |
| Actual result | Age 17 + Continue opened 'Calori is built for adults' with advice to talk to a doctor, school nurse, parent or guardian. No Continue button, no back arrow, progress bar hidden. |
| Status | Pass |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-004_age17_blocked |
| Defects | — |

| Test Case ID | TC-005 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-003, FR-004 |
| Title / Description | Invalid ages (0, 120, 999, blank) are rejected with a message |
| Technique / Type | EP / BVA · Negative |
| Preconditions | Onboarding on the age step. |
| Test steps | 1. Leave the field blank and observe. 2. Type 0 and observe. 3. Replace with 120 and observe. 4. Replace with 999 and observe. |
| Test data | Age = blank, 0, 120, 999 |
| Expected result | Continue stays disabled for every value and a message explains why the value is not accepted (e.g. the valid age range). |
| Actual result | Continue stayed disabled for blank, 0, 120 and 999 (correct), but NO message was shown for any of them - the button simply greys out and the user is not told the accepted range. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-005_age_0, TC-005_age_120 |
| Defects | DEF-01 |

| Test Case ID | TC-006 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-004 |
| Title / Description | Valid metric height and weight proceed |
| Technique / Type | EP · Positive |
| Preconditions | Onboarding on 'Your height and weight' (cm and kg selected). |
| Test steps | 1. Type 178 in Height. 2. Type 78 in Current weight. 3. Tap Continue. |
| Test data | Height 178 cm, weight 78 kg |
| Expected result | Continue is enabled and opens 'What are you aiming for?' with the target pre-filled as 78 kg. |
| Actual result | 178 cm + 78 kg enabled Continue, which opened 'What are you aiming for?' with Target weight pre-filled as 78 kg (note: the target field did not take focus by itself - see exploratory note). |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-006_target_prefilled |
| Defects | — |

| Test Case ID | TC-007 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-004 |
| Title / Description | Height boundaries 99 / 100 / 250 / 251 cm |
| Technique / Type | BVA · Negative |
| Preconditions | On the height/weight step, weight = 78 kg. |
| Test steps | 1. Enter each height in turn (fresh field each time) and observe Continue and any message. |
| Test data | Height = 99, 100, 250, 251 cm |
| Expected result | 100 and 250 enable Continue; 99 and 251 keep it disabled and show a message giving the valid height range. |
| Actual result | Limits are enforced correctly - 100 and 250 cm enable Continue, 99 and 251 cm keep it disabled - but no message tells the user why Continue is disabled or what the valid range is. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-007_height_99, TC-007_height_100, TC-007_height_251 |
| Defects | DEF-01 |

| Test Case ID | TC-008 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-004 |
| Title / Description | Weight boundaries 24.9 / 25 / 400 / 400.1 kg and decimal comma |
| Technique / Type | BVA / EP · Negative |
| Preconditions | On the height/weight step, height = 178 cm. |
| Test steps | 1. Enter each weight in turn and observe Continue and any message. 2. Enter 78,5 (comma decimal) and tap Continue. |
| Test data | Weight = 24.9, 25, 400, 400.1 kg; 78,5 |
| Expected result | 25 and 400 enable Continue; 24.9 and 400.1 keep it disabled with a message giving the valid range; 78,5 is accepted as 78.5 kg (target pre-filled 78.5). |
| Actual result | 25 and 400 kg enable Continue, 24.9 and 400.1 kg keep it disabled (correct), but again no message explains the rejection. '78,5' was accepted and the target step pre-filled 78.5 (correct). |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-008_weight_24_9, TC-008_weight_400_1, TC-008_comma_target_prefill |
| Defects | DEF-01 |

| Test Case ID | TC-009 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-004, FR-005 |
| Title / Description | Imperial height: valid ft/in accepted, inches of 12 or more rejected |
| Technique / Type | EP / BVA · Negative |
| Preconditions | On the height/weight step with ft'in selected, weight 78 kg. |
| Test steps | 1. Enter 5 ft 10 in and observe Continue. 2. Enter 5 ft 11 in, then 5 ft 12 in, then 5 ft 25 in and observe. |
| Test data | 5'10", 5'11", 5'12", 5'25" |
| Expected result | 5'10" and 5'11" are accepted. Inches of 12 or more are rejected with a message (inches must be 0–11). |
| Actual result | 5 ft 10 in and 5 ft 11 in accepted (correct). 5 ft 12 in and 5 ft 25 in were ALSO accepted: Continue enabled and led to the target step. The inches field takes any two digits (0-99) with no validation. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-009_5ft10in, TC-009_5ft25in |
| Defects | DEF-04 |

| Test Case ID | TC-010 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-005 |
| Title / Description | Unit toggles convert typed values, independently |
| Technique / Type | EP · Positive |
| Preconditions | On the height/weight step, metric units. |
| Test steps | 1. Type 178 cm and 78 kg. 2. Tap ft'in. 3. Tap lb. 4. Tap cm again. |
| Test data | 178 cm, 78 kg |
| Expected result | ft'in shows 5 ft 10 in while weight stays in kg; lb shows 172 lb; switching height back shows 178 cm. Each toggle changes only its own measurement. |
| Actual result | 178 cm -> ft'in showed 5 ft 10 in with weight still 78 kg; lb converted 78 kg to 172 lb; cm restored 178 cm while weight stayed 172 lb. Each toggle changed only its own measurement. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-010_ftin_converted, TC-010_lb_converted, TC-010_back_to_cm |
| Defects | — |

| Test Case ID | TC-011 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-006 |
| Title / Description | Back arrow returns to the previous step with answers kept |
| Technique / Type | ST · Positive |
| Preconditions | Reached the height/weight step with age 30 entered. |
| Test steps | 1. Tap the back arrow. 2. Observe the age field. 3. Tap Continue. |
| Test data | Age 30 |
| Expected result | The age step shows 30 still filled in; Continue returns to the height/weight step. |
| Actual result | Back arrow on the height/weight step returned to 'How old are you?' with 18 still filled in; Continue returned to the height/weight step. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-011_back_arrow_age_kept |
| Defects | — |

| Test Case ID | TC-012 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-046 |
| Title / Description | System Back on an onboarding step goes to the previous step |
| Technique / Type | EG · Negative |
| Preconditions | Onboarding on the height/weight step (age 30 entered). |
| Test steps | 1. Press the Android system Back button. 2. Reopen Calori if it closed. |
| Test data | — |
| Expected result | The previous onboarding step (age) is shown; the app does not close. |
| Actual result | With the keyboard closed, system Back on the height/weight step closed Calori (launcher came to the front). Reopening restarted onboarding at step 1 ('First, a couple of basics', progress 20%) - sex and age answers were lost. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-012_before_back, TC-012_system_back_onboarding |
| Defects | DEF-03 |

| Test Case ID | TC-013 |
| --- | --- |
| Module / Feature | M1 Onboarding – Profile Entry |
| Linked requirement(s) | FR-003 |
| Title / Description | Under-18 refusal persists after the app is restarted |
| Technique / Type | EG / ST · Negative |
| Preconditions | Age 17 was entered and the refusal screen is showing. |
| Test steps | 1. Force-stop Calori. 2. Relaunch it. |
| Test data | Age 17 previously entered |
| Expected result | The refusal remains in force (refusal screen shown again); the flow does not restart so that a different age can be typed. |
| Actual result | After force-stop and relaunch the app opened at step 1 of onboarding again, not the refusal screen. Entering age 25 enabled Continue and led to 'Your height and weight' - the under-18 stop is bypassed by restarting the app. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-013_after_restart, TC-013_reentered_age25 |
| Defects | DEF-02 |

| Test Case ID | TC-014 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-007, FR-014 |
| Title / Description | Reference profile produces the published target and macros |
| Technique / Type | EP (business rule) · Positive |
| Preconditions | Onboarding completed up to the target step for the reference profile. |
| Test steps | 1. Enter target 72 kg, keep 12 weeks; note the inline note. 2. Continue; choose 'Moderately active'. 3. Read the plan screen. |
| Test data | Male, age 30, 178 cm, 78 kg, target 72 kg, 12 weeks, moderately active. Oracle: BMR 1747.5, TDEE 2708.6, 0.5 kg/week |
| Expected result | Inline note 'about 0.6% of your bodyweight a week'. Plan: 2,160 kcal; Protein 140 g, Carbs 265 g, Fat 60 g; 'reach your target around 3 January' (2027). |
| Actual result | Inline note 'That works out at about 0.6% of your bodyweight a week.' Plan: DAILY TARGET 2,160; Protein 140 g, Carbs 265 g, Fat 60 g; 'At this pace you reach your target around 3 January.' All match the oracle. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-014_target_note, TC-014_activity_step, TC-014_plan |
| Defects | — |

| Test Case ID | TC-015 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-010 |
| Title / Description | Too-fast loss rate is clamped to 1 %/week |
| Technique / Type | DT · Negative |
| Preconditions | Male, age 30, 178 cm, 78 kg; on the target step. |
| Test steps | 1. Enter target 60 kg (12 weeks). 2. Read the inline message. 3. Continue, choose Moderately active and read the plan. |
| Test data | 78 → 60 kg in 12 weeks = 1.5 kg/week > 0.78 kg/week cap. Oracle: 1,850 kcal, 22 March 2027 |
| Expected result | Correction explains that more than 1 % a week is too fast and gives the honest date '22 March'; plan shows 1,850 kcal and repeats the explanation; Continue is allowed. |
| Actual result | Inline correction: 'That timeframe would mean losing more than 1% of your bodyweight a week, which is faster than is safe to keep up. At a steady rate you'd reach 60 kg by 22 March.' Continue enabled. Plan: 1,850 kcal, Protein 140 g / Carbs 208 g / Fat 51 g, explanation repeated - matches oracle. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-015_rate_clamped, TC-015_plan |
| Defects | — |

| Test Case ID | TC-016 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-008 |
| Title / Description | Target below BMI 18.5 is refused; 'Maintain instead' works |
| Technique / Type | DT · Negative |
| Preconditions | Male, age 30, 178 cm, 78 kg; on the target step. |
| Test steps | 1. Enter target 55 kg. 2. Read the refusal and check Continue. 3. Tap 'Maintain instead', choose Moderately active. |
| Test data | 55 kg at 178 cm = BMI 17.4; lowest healthy weight ≈ 58.6 kg. Oracle maintenance: 2,710 kcal |
| Expected result | Refusal states the target is below a healthy weight and names about 59 kg; Continue is disabled. 'Maintain instead' leads to a plan of 2,710 kcal, 'Enough to hold your current weight.' |
| Actual result | Refusal: 'That target is below a healthy weight for your height. The lowest weight in the healthy range for you is about 59 kg.' Continue disabled. 'Maintain instead' -> activity -> plan 2,710 kcal, 'Enough to hold your current weight.' |
| Status | Pass |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-016_refused_55, TC-016_maintain_plan |
| Defects | — |

| Test Case ID | TC-017 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-009 |
| Title / Description | Loss goal from an underweight user is refused |
| Technique / Type | DT · Negative |
| Preconditions | Male, 30, 178 cm, current weight 55 kg; on the target step. |
| Test steps | 1. Enter target 52 kg. 2. Read the message and check Continue. |
| Test data | BMI 17.4 now; target 52 kg |
| Expected result | Refusal: already below a healthy weight, Calori will not help you lose more; 'Maintain instead' offered; Continue disabled. |
| Actual result | Refusal: 'You are already below a healthy weight for your height, so Calori will not help you lose more...' with 'Maintain instead'; Continue disabled. (What happens after 'Maintain instead' is covered by TC-077.) |
| Status | Pass |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-017_already_underweight |
| Defects | — |

| Test Case ID | TC-018 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-008 |
| Title / Description | Underweight user's gain to a still-underweight target is offered a healthy-weight gain |
| Technique / Type | DT · Negative |
| Preconditions | Male, 30, 178 cm, current weight 52 kg; on the target step. |
| Test steps | 1. Enter target 56 kg. 2. Read the message. 3. Tap 'Aim for a healthy weight instead', choose Moderately active, read the plan. |
| Test data | 52 kg (BMI 16.4) → 56 kg (BMI 17.7). Healthy minimum ≈ 58.6 kg; maintenance 2,310 kcal |
| Expected result | Refusal with button 'Aim for a healthy weight instead'. The resulting plan is a weight-GAIN plan toward about 59 kg (daily target above maintenance, about 2,880 kcal, with a target date). |
| Actual result | Refusal shown with 'Aim for a healthy weight instead' (correct). Tapping it and choosing 'Moderately active' opened the plan screen showing ONLY an endless loading spinner - no target, no 'Start tracking', no back arrow. Still spinning after 15 s; system Back closes the app. Onboarding cannot be completed this way. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-018_refused_gain, TC-018_plan_after_healthy_weight, TC-018_spinner_after_15s |
| Defects | DEF-06 |

| Test Case ID | TC-019 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-010, FR-013 |
| Title / Description | Too-fast GAIN rate is clamped with gain wording |
| Technique / Type | DT · Negative |
| Preconditions | Male, 30, 178 cm, 70 kg; on the target step. |
| Test steps | 1. Enter target 85 kg (12 weeks). 2. Read the inline message. 3. Continue, Moderately active, read the plan. |
| Test data | 70 → 85 kg in 12 weeks = 1.25 kg/week > 0.70 cap. Oracle: 3,360 kcal, 10 March 2027 |
| Expected result | Correction says gaining more than 1 % a week is too fast and gives '10 March'; plan 3,360 kcal. The message must talk about gaining, not losing. |
| Actual result | Figures correct (3,360 kcal; 10 March; Protein 125 / Carbs 506 / Fat 93 g) but the explanation on the target step and plan reads 'That timeframe would mean LOSING more than 1% of your bodyweight a week...' for a weight-GAIN goal (70 -> 85 kg). |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-019_gain_too_fast, TC-019_plan |
| Defects | DEF-07 |

| Test Case ID | TC-020 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-011 |
| Title / Description | Loss target below the female floor is clamped to 1,200 kcal |
| Technique / Type | DT / BVA · Negative |
| Preconditions | Female, 40, 155 cm, 60 kg; on the target step. |
| Test steps | 1. Enter target 54 kg (12 weeks). 2. Continue, choose 'Not very active'. 3. Read the plan. |
| Test data | TDEE 1,449 − 550 = 899 < 1,200 floor. Oracle: 1,200 kcal, 15 April 2027 |
| Expected result | Plan shows 1,200 kcal with the explanation that the date would put you under 1,200 kcal a day and that you would reach 54 kg by 15 April instead. |
| Actual result | Plan 1,200 kcal: 'Reaching that date would put you under 1200 kcal a day, which is lower than Calori will suggest. Holding at the floor, you'd reach 54 kg by 15 April instead.' Macros 110/109/36 g - matches oracle. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-020_floor_plan |
| Defects | — |

| Test Case ID | TC-021 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-011 |
| Title / Description | Maintenance already at or below the floor sets the plan to maintain |
| Technique / Type | DT (edge) · Edge |
| Preconditions | Female, 80, 150 cm, 45 kg; on the target step. |
| Test steps | 1. Enter target 42 kg. 2. Continue, choose 'Not very active'. 3. Read the plan. |
| Test data | TDEE 992 kcal ≤ 1,200 floor |
| Expected result | Plan says your body already uses about 992 kcal a day, at or below the 1,200 minimum, so it is set to maintain; target 990 kcal; 'Enough to hold your current weight.' |
| Actual result | Plan 990 kcal, 'Enough to hold your current weight.' with 'Your body already uses about 992 kcal a day, which is at or below the 1200 kcal minimum... so this is set to maintain for now.' |
| Status | Pass |
| Priority / Severity | Medium / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-021_tdee_below_floor_plan |
| Defects | — |

| Test Case ID | TC-022 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-012 |
| Title / Description | Maintenance band boundary ±0.5 kg |
| Technique / Type | BVA · Edge |
| Preconditions | Male, age 30, 178 cm, 78 kg; on the target step. |
| Test steps | 1. Enter target 78.5 and read the note. 2. Change to 78.6 and read the note. |
| Test data | 78.5 kg (= +0.5) and 78.6 kg (> +0.5) |
| Expected result | 78.5: 'Maintaining where you are. Calori will aim for about 2710 kcal a day.' 78.6: treated as a gain ('about 0.1% of your bodyweight a week'). |
| Actual result | 78.5 kg: 'Maintaining where you are. Calori will aim for about 2710 kcal a day.' 78.6 kg: 'That works out at about 0.1% of your bodyweight a week.' (gain). |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-022_78_5_maintain, TC-022_78_6_gain |
| Defects | — |

| Test Case ID | TC-023 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-013, FR-008 |
| Title / Description | Refusal message uses pounds when lb is selected |
| Technique / Type | EP · Negative |
| Preconditions | Male, 30, 178 cm, weight entered as 172 lb (lb selected); on the target step. |
| Test steps | 1. Enter target 120 lb. 2. Read the refusal text. |
| Test data | 120 lb = 54.4 kg, BMI 17.2 |
| Expected result | The refusal quotes the lowest healthy weight in pounds (about 129 lb), matching the unit the user chose. |
| Actual result | Weight entered in lb (172 lb), target field shows 'lb', target 120 lb refused - but the message says 'The lowest weight in the healthy range for you is about 59 kg.' The unit the user chose is ignored. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-023_refusal_in_lb |
| Defects | DEF-08 |

| Test Case ID | TC-024 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-014 |
| Title / Description | Projected date more than a year away includes the year |
| Technique / Type | EG / BVA · Edge |
| Preconditions | Female, 60, 150 cm, 75 kg; on the target step. |
| Test steps | 1. Enter target 45 kg (12 weeks). 2. Continue, 'Not very active', read the date on the plan and in the correction. |
| Test data | Rate clamp then floor clamp → 121 weeks; oracle date 7 February 2029 |
| Expected result | The plan's date is unambiguous, e.g. '7 February 2029', not a day and month that could be read as the coming February. |
| Actual result | Plan: 'At this pace you reach your target around 7 February' and 'you'd reach 45 kg by 7 February instead'. The real projection is 7 February 2029 (121 weeks away); with no year shown it reads as February 2027. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-024_long_goal_plan |
| Defects | DEF-09 |

| Test Case ID | TC-025 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-014, FR-001 |
| Title / Description | 'Start tracking' saves the profile and opens Home (survives restart) |
| Technique / Type | ST · Positive |
| Preconditions | Plan screen for the reference profile (2,160 kcal). |
| Test steps | 1. Tap 'Start tracking'. 2. Force-stop and relaunch the app. |
| Test data | Reference plan |
| Expected result | Home opens showing '0 / 2,160 kcal' and 'nothing logged yet', protein 0 / 140 g. After relaunch Home is shown again, not onboarding. |
| Actual result | 'Start tracking' opened Home: ring 0%, '0 / 2,160 kcal', 'nothing logged yet', PROTEIN 0 / 140 g, Carbs 0 g, Fat 0 g, 'Nothing logged yet.' After force-stop and relaunch Home was shown again with the same figures. |
| Status | Pass |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-025_home_after_start, TC-025_home_after_relaunch |
| Defects | — |

| Test Case ID | TC-026 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-015 |
| Title / Description | Search 'rice' shows ranked results with source badges |
| Technique / Type | EP · Positive |
| Preconditions | Profile saved; Home showing. |
| Test steps | 1. Tap '+' (Add food). 2. Type rice. 3. Inspect the results. |
| Test data | Query: rice |
| Expected result | A list of rice foods appears within a second, each card showing the name, a source badge (e.g. USDA, CNF, INDB), a default serving and kcal. |
| Actual result | 'rice' returned ranked results within ~1 s, each card with name, source badge (CNF, COFID, USDA, INDB), default serving and kcal, e.g. 'Rice and split peas, brown rice - COFID - 100 g - 179 kcal'. Side finding: 'Rice cake' and 'Rice paper' (USDA) show their serving as '90000' (logged as DEF-10). |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-026_search_rice, TC-026_rice_cake_expanded, TC-026_rice_cake_picker |
| Defects | DEF-10 |

| Test Case ID | TC-027 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-016 |
| Title / Description | Regional names find English foods (channa, karela) |
| Technique / Type | EP · Positive |
| Preconditions | Add food open. |
| Test steps | 1. Search channa. 2. Search karela. |
| Test data | Queries: channa, karela |
| Expected result | channa returns chickpea foods; karela returns bitter gourd foods. |
| Actual result | 'channa' returned chickpea foods: 'Chickpea Cooked (Channa) - FCT-PK', 'Chickpea Raw (Channa) - FCT-PK', 'Chickpeas curry (Safed channa curry) - INDB', plus channa dishes. 'karela' returned 'Gourd, karela - COFID', 'Bitter Gourd (Karela) - FCT-PK', karela curries. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-027_channa, TC-027_karela |
| Defects | — |

| Test Case ID | TC-028 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-017, FR-015 |
| Title / Description | Unknown query shows 'No matches'; × clears it |
| Technique / Type | EP · Negative |
| Preconditions | Add food open. |
| Test steps | 1. Search xqzvbn. 2. Tap the × in the search field. |
| Test data | Query: xqzvbn |
| Expected result | 'No matches' with advice to try a shorter word; × empties the field and the results. |
| Actual result | 'xqzvbn' showed 'No matches' with 'Try a shorter or more general word - "rice" finds more than "basmati rice, cooked".' The x button emptied the field and removed the message. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-028_no_matches, TC-028_cleared |
| Defects | — |

| Test Case ID | TC-029 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-017 |
| Title / Description | Search operators and special characters do not break search |
| Technique / Type | EG · Negative |
| Preconditions | Add food open. |
| Test steps | 1. Search each string in turn and observe. |
| Test data | Queries: rice" ; rice* ; NOT ; (egg ; egg-white ; AND OR |
| Expected result | Each query either returns sensible results or 'No matches'; no 'Search stopped working' error and no crash. |
| Actual result | rice\" , rice*, NOT, (egg, egg-white and 'AND OR' all returned ordinary results (e.g. 'Egg, white - USDA' for egg-white); no 'Search stopped working' error and no crash. |
| Status | Pass |
| Priority / Severity | Medium / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-029_quote, TC-029_NOT, TC-029_AND_OR |
| Defects | — |

| Test Case ID | TC-030 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-018 |
| Title / Description | Recent foods are shown before typing after foods were logged by hand |
| Technique / Type | ST · Positive |
| Preconditions | At least two foods have been added through Add food today. |
| Test steps | 1. Open Add food with an empty search field. 2. Look for a 'Recent' section. |
| Test data | Previously logged by hand today: Rice cake (TC-033) |
| Expected result | A 'Recent' section lists the recently/frequently logged foods before anything is typed. |
| Actual result | After logging Rice cake by hand, clearing the search field showed an empty screen - no 'Recent' section at all. Manually logged foods never appear as recent/frequent suggestions. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-030_no_recent_section |
| Defects | DEF-12 |

| Test Case ID | TC-031 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-019 |
| Title / Description | Quantity stepper bounds 0.5 and 20 |
| Technique / Type | BVA · Edge |
| Preconditions | A search result is expanded (quantity 1). |
| Test steps | 1. Tap − once, then once more. 2. Tap + until it stops. |
| Test data | Step 0.5; min 0.5; max 20 |
| Expected result | 1 → 0.5, then − is disabled at 0.5; + stops at 20 (cannot exceed it). |
| Actual result | From 1, '-' went to 0.5 and then the Decrease button became disabled (stayed 0.5). '+' stopped at 20 with the Increase button disabled after 42 presses. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-031_min_0_5, TC-031_max_20 |
| Defects | — |

| Test Case ID | TC-032 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-019 |
| Title / Description | kcal, grams and macros scale with quantity and serving |
| Technique / Type | EP (business rule) · Positive |
| Preconditions | A result with household servings is expanded. |
| Test steps | 1. Note grams and kcal at quantity 1. 2. Press + once (the stepper moves in 0.5 steps) and note the values. 3. Choose a different serving chip. 4. Compare the values at 0.5 and at 20 (from TC-031). |
| Test data | Quantity 1 → 1.5; second serving size; 0.5 → 20 |
| Expected result | Grams and kcal scale exactly with the quantity (1.5× at 1.5, 40× from 0.5 to 20, ±1 for rounding); another serving changes grams and kcal in proportion; macros follow. |
| Actual result | Rice cake: 1 serving = 18 g / 71 kcal; one step up (1.5) = 27 g / 106 kcal (x1.5); serving '1 cake' x1.5 = 5 g / 18 kcal; 0.5 -> 20 cakes went 2 g / 6 kcal -> 60 g / 235 kcal. Grams, kcal and macros scale linearly. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-032_qty2, TC-032_one_cake_qty2 |
| Defects | — |

| Test Case ID | TC-033 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-020, FR-021 |
| Title / Description | 'Add to log' saves to Home with a time-based meal type |
| Technique / Type | ST · Positive |
| Preconditions | Home on today; a result expanded; device time 18:00–22:00. |
| Test steps | 1. Tap 'Add to log'. 2. Observe the snackbar and Home. |
| Test data | Rice cake, 20 × '1 cake' (60 g, 235 kcal) as left in the picker by TC-031/TC-032; time 20:46 |
| Expected result | Snackbar '<food> added'; Home shows a 'Dinner' card with the food's kcal; ring and totals increase by that amount. |
| Actual result | Snackbar 'Rice cake added'; returned to Home: DINNER card 'Rice cake 235 kcal' (logged at 20:46), ring 11%, '235 / 2,160 kcal left today', Protein 4 / 140 g, Carbs 49 g, Fat 3 g. |
| Status | Pass |
| Priority / Severity | High / Critical |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-033_snackbar, TC-033_home_after_add |
| Defects | — |

| Test Case ID | TC-034 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-020 |
| Title / Description | A second food can be added after returning to Add food |
| Technique / Type | ST / EG · Positive |
| Preconditions | One food was just added through Add food (TC-033). |
| Test steps | 1. Tap '+' again. 2. Observe the previously used result card. 3. Tap 'Add to log' on it (or expand and add). |
| Test data | Same session, same query |
| Expected result | The card is back in its resting state with 'Add to log' enabled; the second add saves a new entry and returns to Home. |
| Actual result | Returning to Add food showed the same Rice cake card still expanded with its button reading 'Saving...' and disabled. Tapping it did nothing; Home still had only the one entry. The card stays stuck for the rest of the session, so that food cannot be added again from it. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-034_stuck_saving, V1_stuck_saving_button.mp4 |
| Defects | DEF-11 |

| Test Case ID | TC-035 |
| --- | --- |
| Module / Feature | M3 Manual Food Logging |
| Linked requirement(s) | FR-020, FR-023 |
| Title / Description | Food is logged against the day selected on Home |
| Technique / Type | EP · Positive |
| Preconditions | Home showing; date strip visible. |
| Test steps | 1. Tap yesterday on the date strip. 2. Tap '+', search egg, add 1 serving. 3. Check yesterday and today on Home. |
| Test data | Yesterday's date; Egg |
| Expected result | The egg entry appears under yesterday's date and not under today. |
| Actual result | With 10 October selected, the egg logged from Add food appeared under 'Saturday, 10 October' (72 / 2,160 kcal, 3%). Switching to 11 October showed only the Rice cake (235 kcal) - today unchanged. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-035_logged_on_10oct, TC-035_today_unchanged |
| Defects | — |

| Test Case ID | TC-036 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-021 |
| Title / Description | Ring, calorie line and macros reflect logged food |
| Technique / Type | EP (business rule) · Positive |
| Preconditions | Today has known entries; target 2,160 kcal. |
| Test steps | 1. Read the ring %, the 'X / Y kcal' line, the protein card and the meal cards. |
| Test data | Entries: Rice cake 235 kcal + Boiled egg (Ubla anda) 68 kcal |
| Expected result | Ring % = round(consumed ÷ 2,160 × 100); line '<consumed> / 2,160 kcal' 'left today'; protein/carbs/fat equal the sums of the entries. |
| Actual result | Entries 235 + 68 kcal: ring 14%, '304 / 2,160 kcal left today' (cards round individually; exact sum 303.8), Protein 11 / 140 g, Carbs 49 g, Fat 7 g - consistent with the entries. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-036_home_two_entries |
| Defects | — |

| Test Case ID | TC-037 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-022 |
| Title / Description | Over target shown neutrally, never negative |
| Technique / Type | BVA · Edge |
| Preconditions | Today's total is below target. |
| Test steps | 1. Add a large portion so the day exceeds 2,160 kcal. 2. Read Home. |
| Test data | 10 cups of 'Biryani with chicken' (USDA) = 2,038 kcal |
| Expected result | Line reads '<consumed> / 2,160 kcal' with 'over today'; ring above 100 %; no negative number and no red. |
| Actual result | After adding 10 cups of Biryani with chicken (2,038 kcal): ring 105% with a dim second lap, '2,274 / 2,160 kcal' 'over today'; no negative number, no red. (Side note: the '+' button covers the last card's kcal - exploratory note.) |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-037_over_target |
| Defects | — |

| Test Case ID | TC-038 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-023 |
| Title / Description | Date strip shows 12 days ending today, no future days |
| Technique / Type | BVA · Positive |
| Preconditions | Home on today. |
| Test steps | 1. Scroll the date strip to its oldest end. 2. Count the days and check the newest. |
| Test data | Today = 11 Oct 2026 |
| Expected result | Exactly 12 chips from 30 Sep to 11 Oct; 11 Oct is the newest; no 12 Oct or later. |
| Actual result | Strip holds exactly 12 chips: Wed 30 Sep ... Sun 11 Oct; 11 Oct is newest and no future dates are offered. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-038_strip_oldest, TC-038_strip_newest |
| Defects | — |

| Test Case ID | TC-039 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-024 |
| Title / Description | Changing an entry's meal type in the editor |
| Technique / Type | ST · Positive |
| Preconditions | A Dinner entry exists today. |
| Test steps | 1. Tap the entry. 2. Tap 'Breakfast'. 3. Close the sheet. |
| Test data | Dinner → Breakfast |
| Expected result | The chip selection moves to Breakfast immediately and the Home card's label reads Breakfast. |
| Actual result | In the editor, tapping Breakfast moved the selection immediately; after closing, the Home card read 'BREAKFAST - Boiled egg (Ubla anda)'. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-039_editor_open, TC-039_breakfast_selected, TC-039_home_breakfast_label |
| Defects | — |

| Test Case ID | TC-040 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-024 |
| Title / Description | Portion 2× then 0.5× returns to the original amount |
| Technique / Type | EP (business rule) · Positive |
| Preconditions | Entry editor open on an item of known grams/kcal. |
| Test steps | 1. Tap 2×; note grams/kcal. 2. Tap 0.5×; note grams/kcal. |
| Test data | Boiled egg (Ubla anda): 151 g / 68 kcal |
| Expected result | 2× doubles grams and kcal; 0.5× brings them back to the original; Home totals follow each change. |
| Actual result | Boiled egg 151 g / 68 kcal -> 2x = 302 g / 137 kcal (meal total 137 kcal) -> 0.5x = 151 g / 68 kcal, back to the original. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-040_after_2x, TC-040_after_half |
| Defects | — |

| Test Case ID | TC-041 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-024 |
| Title / Description | Repeated 0.5× cannot shrink an item to nothing |
| Technique / Type | BVA / EG · Edge |
| Preconditions | Entry editor open on an item. |
| Test steps | 1. Tap 0.5× ten times. 2. Read the item's grams and kcal. |
| Test data | 10 × 0.5× = 1/1024 of the original |
| Expected result | A lower bound stops the item at a sensible minimum (or the user is asked to remove it); it never shows '0 g · 0 kcal' while still counted as a logged item. |
| Actual result | Ten presses of 0.5x took the item to '0 g - 0 kcal' with no lower limit or prompt; Home kept a 'BREAKFAST - Boiled egg (Ubla anda) - 0 kcal' meal in the day's list. |
| Status | Fail |
| Priority / Severity | Low / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-041_zero_gram_item, TC-041_home_zero_kcal_meal |
| Defects | DEF-15 |

| Test Case ID | TC-042 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-024 |
| Title / Description | Removing items; removing the last item removes the meal |
| Technique / Type | ST · Positive |
| Preconditions | An entry with one item is open in the editor. |
| Test steps | 1. Tap × on the item. |
| Test data | — |
| Expected result | The item is removed, the sheet closes and the meal disappears from Home; totals drop accordingly. |
| Actual result | Tapping x on the only item closed the editor and the meal disappeared from Home; total went back to 235 kcal. |
| Status | Pass |
| Priority / Severity | Medium / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-042_editor_before_remove, TC-042_meal_removed |
| Defects | — |

| Test Case ID | TC-043 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-025 |
| Title / Description | Swipe to delete, then Undo restores the entry in place |
| Technique / Type | ST · Positive |
| Preconditions | Today has at least two entries (A logged before B). |
| Test steps | 1. Swipe entry A to the left. 2. Tap Undo in the snackbar. 3. Compare the list with before. |
| Test data | Entries A (earlier), B (later) |
| Expected result | A disappears with a '… removed / Undo' snackbar; Undo restores A with the same items, values and position (before B). |
| Actual result | Swipe removed 'Rice cake' with snackbar 'Rice cake removed - Undo'. Undo brought it back, but BELOW the egg that had been logged after it: the restored entry is re-inserted with a new logged time instead of being restored in place. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-043_before_swipe, TC-043_snackbar_undo, TC-043_after_undo |
| Defects | DEF-16 |

| Test Case ID | TC-044 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-025 |
| Title / Description | 'Remove this meal' deletes the entry and closes the editor |
| Technique / Type | ST · Positive |
| Preconditions | Entry editor open. |
| Test steps | 1. Tap 'Remove this meal'. |
| Test data | — |
| Expected result | The sheet closes, the entry is gone and totals drop; the app keeps working (no blank screen). |
| Actual result | 'Remove this meal' closed the editor; 'Biryani with chicken' disappeared and Home returned to 235 / 2,160 kcal (11%). App kept working normally - no blank screen. |
| Status | Pass |
| Priority / Severity | Medium / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-044_editor, TC-044_after_remove |
| Defects | — |

| Test Case ID | TC-045 |
| --- | --- |
| Module / Feature | M4 Day View & Entry Editing |
| Linked requirement(s) | FR-026 |
| Title / Description | Home updates when the calorie target is changed |
| Technique / Type | ST · Positive |
| Preconditions | Today has entries; Home shows ring % against 2,160 kcal. |
| Test steps | 1. Note the ring % and calorie line. 2. On Goal, set daily calories by hand to half the previous target. 3. Return to Home. |
| Test data | Target 2,160 → 1,080 kcal |
| Expected result | Both the calorie line and the ring % reflect the new target immediately (ring % doubles). |
| Actual result | Before: ring 11%, '235 / 2,160 kcal'. After setting 1,080 kcal on Goal: line '235 / 1,080 kcal' but the ring still showed 11% (should be 22%). It corrected to 22% only after selecting another day and coming back. The calendar also kept the old target until the app was restarted. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-045_home_before, TC-045_home_after_goal_change, TC-045_today_after_day_switch |
| Defects | DEF-21 |

| Test Case ID | TC-046 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-027, FR-045 |
| Title / Description | Calendar opens with rings for logged days and dots for unlogged days |
| Technique / Type | EP · Positive |
| Preconditions | Entries exist today and yesterday. |
| Test steps | 1. On Home tap the calendar button. 2. Inspect October 2026. |
| Test data | October 2026 |
| Expected result | 'October 2026' grid, Monday first; days with entries drawn as rings; unlogged past days with a neutral dot; today outlined; future days dimmed; legend shown. |
| Actual result | Calendar opened on 'October 2026', Monday-first; 10 and 11 Oct drawn as small rings (3% and 11% of target), unlogged past days with a neutral dot, today outlined, 12-31 Oct dimmed; legend 'on target / over / not logged'; forward arrow greyed. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-046_calendar_october |
| Defects | — |

| Test Case ID | TC-047 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-027 |
| Title / Description | Future days are not selectable |
| Technique / Type | EP · Negative |
| Preconditions | Calendar on the current month. |
| Test steps | 1. Tap 20 October (future). |
| Test data | 20 Oct 2026 |
| Expected result | Nothing happens: no day detail opens for a future day. |
| Actual result | Tapping 20 October (future) did nothing - the month summary stayed and no day detail opened. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-047_future_tap |
| Defects | — |

| Test Case ID | TC-048 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-028 |
| Title / Description | Paging months: back works, forward stops at the current month |
| Technique / Type | BVA / ST · Positive |
| Preconditions | Calendar on October 2026. |
| Test steps | 1. Tap the forward arrow. 2. Tap the back arrow. 3. Tap forward again. |
| Test data | Current month = October 2026 |
| Expected result | Forward is disabled on October; back shows September 2026; forward then returns to October and is disabled again. |
| Actual result | Forward arrow did nothing on October 2026; back showed 'September 2026'; forward returned to October and was inert again. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-048_september |
| Defects | — |

| Test Case ID | TC-049 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-029 |
| Title / Description | Day detail shows consumed vs target, macros and entries |
| Technique / Type | ST · Positive |
| Preconditions | Calendar on October with today logged. |
| Test steps | 1. Tap today. 2. Read the detail card. 3. Tap today again. |
| Test data | Today |
| Expected result | Detail lists '<kcal> of 2,160 kcal', 'within/over target', protein, carbs and fat, and each entry; a second tap closes it. |
| Actual result | Tapping 11 Oct showed '11 OCTOBER - 235 of 2,160 kcal - within target - Protein 4 g - Carbs 49 g - Rice cake 235'; a second tap closed it (correct). Fat is missing from the day detail, although Home shows it. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-049_day_detail, TC-049_closed |
| Defects | DEF-17 |

| Test Case ID | TC-050 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-029 |
| Title / Description | Day detail follows a change of month |
| Technique / Type | ST · Negative |
| Preconditions | Calendar on October with a logged day selected (detail open). |
| Test steps | 1. Tap the back arrow to September. 2. Read the detail area. |
| Test data | Selected 11 Oct, then page to September |
| Expected result | The October day's detail is closed (or replaced by September's summary); no detail that contradicts itself is shown. |
| Actual result | With 11 Oct selected, paging back to September kept the '11 OCTOBER' detail card under the September grid, now reading '0 kcal' while still listing 'Rice cake 235' - a card that contradicts itself and belongs to another month. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-050_september_with_oct_detail |
| Defects | DEF-18 |

| Test Case ID | TC-051 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-030 |
| Title / Description | Month summary averages over logged days only |
| Technique / Type | EP (business rule) · Positive |
| Preconditions | Two days logged in October with known totals; no day selected. |
| Test steps | 1. Read the 'Average' and 'Logged' cards. |
| Test data | Day totals from Home |
| Expected result | Average = (sum of logged days' kcal) ÷ (number of logged days), rounded; Logged = number of days with entries. |
| Actual result | Logged days 10 Oct (72 kcal) and 11 Oct (235 kcal): 'AVERAGE 153 kcal per logged day' ((72+235)/2 = 153.5, exact values 153.x), 'LOGGED 2 days this month'. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-046_calendar_october |
| Defects | — |

| Test Case ID | TC-052 |
| --- | --- |
| Module / Feature | M5 Calendar |
| Linked requirement(s) | FR-031 |
| Title / Description | A past day keeps the target it was logged against |
| Technique / Type | DT (business rule) · Negative |
| Preconditions | Yesterday logged against 2,160 kcal; note its ring % in Calendar and Home. |
| Test steps | 1. On Goal, set calories by hand to 1,080 (done in TC-045). 2. Reopen yesterday on Home, and in Calendar (also after a restart). |
| Test data | Target 2,160 → 1,080 kcal |
| Expected result | Yesterday still reads 'of 2,160 kcal' with the same ring %; only today onward uses 1,080 (the Goal screen promises this). |
| Actual result | Yesterday (10 Oct, 72 kcal) was logged against 2,160 kcal (3%). After changing the goal to 1,080 kcal, Home shows yesterday as '72 / 1,080 kcal' 7%, and after a restart the calendar shows '10 OCTOBER - 72 of 1,080 kcal', 7%. Past days are re-judged against the new target, contradicting the Goal screen's 'Days you have already logged keep the target they were measured against'. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-052_yesterday_home_after_change, TC-052_calendar_yesterday, TC-052_calendar_yesterday_after_restart |
| Defects | DEF-22 |

| Test Case ID | TC-053 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-032 |
| Title / Description | Goal screen shows the saved plan |
| Technique / Type | EP · Positive |
| Preconditions | Reference profile saved (2,160 kcal). |
| Test steps | 1. Tap the Goal tab. 2. Read the card and steppers. |
| Test data | Reference profile |
| Expected result | 2,160 kcal; Protein 140 g, Carbs 265 g, Fat 60 g; caption 'On track to reach your target by 3 January'; current 78 kg, goal 72 kg, rate about 0.6 %. |
| Actual result | Goal screen: DAILY TARGET 2,160 (pencil), 'On track to reach your target by 3 January.', Protein 140 g / Carbs 265 g / Fat 60 g, Current weight 78 kg, Goal weight 72 kg, Rate of loss 0.6 %. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-053_goal_screen |
| Defects | — |

| Test Case ID | TC-054 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-032 |
| Title / Description | Goal weight stepper recalculates and the change persists |
| Technique / Type | ST · Positive |
| Preconditions | Goal screen, reference profile. |
| Test steps | 1. Tap − on Goal weight twice (72 → 70). 2. Wait 2 s; force-stop and relaunch; open Goal. |
| Test data | Goal weight 72 → 70 kg |
| Expected result | The target and caption change live; after relaunch Goal weight is 70 kg and the new target is shown. |
| Actual result | Goal weight 72 -> 70 kg: caption changed live to 'At 0.6 % per week you reach your target by 31 January.' (kcal stays 2,160 because the rate is unchanged - correct per formula). After force-stop and relaunch: Goal weight 70 kg, 'On track to reach your target by 31 January.' |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-054_goal_70_live, TC-054_after_restart |
| Defects | — |

| Test Case ID | TC-055 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-032 |
| Title / Description | Rate stepper bounds 0.1 and 1.0 %/week |
| Technique / Type | BVA · Edge |
| Preconditions | Goal screen with a loss goal. |
| Test steps | 1. Tap − on the rate until it stops. 2. Tap + until it stops. |
| Test data | Step 0.1 % |
| Expected result | The rate cannot go below 0.1 % or above 1.0 %; the target updates at each step. |
| Actual result | Rate stopped at 0.1 % (Decrease disabled, target 2,620) and at 1.0 % (Increase disabled, target 1,910). Bounds correct. Two side observations: at 1.0 % the caption read 'At 0.9 % per week' (see TC-056 / DEF-24) and at 0.1 % 'by 2 October' with no year (DEF-09). |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-055_rate_min, TC-055_rate_max |
| Defects | — |

| Test Case ID | TC-056 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-033, FR-007 |
| Title / Description | Target honours the chosen rate (95 → 92 kg at 1.0 %/week) |
| Technique / Type | EP / BVA (business rule) · Positive |
| Preconditions | Profile: Male, 30, 178 cm, 95 kg, goal 92 kg, moderately active; Goal screen open. |
| Test steps | 1. Tap + on the rate until it reads 1.0 %. 2. Read the target and caption. |
| Test data | Oracle at 0.95 kg/week: 1,930 kcal, reached 3 November |
| Expected result | Target 1,930 kcal; caption 'At 1.0 % per week you reach your target by 3 November'. |
| Actual result | Rate stepper shows 1.0 % but the card says 'At 0.8 % per week you reach your target by 8 November' and 2,150 kcal. At the chosen 1.0 % (0.95 kg/week) the target should be 1,930 kcal by 3 November - the screen sets a target 220 kcal higher than the rate the user picked. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-056_rate_1_0_quantised |
| Defects | DEF-24 |

| Test Case ID | TC-057 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-034 |
| Title / Description | Unsafe goal weight is refused on the Goal screen and not saved |
| Technique / Type | DT · Negative |
| Preconditions | Goal screen after TC-056 (current 95 kg, goal 92 kg). |
| Test steps | 1. Step Goal weight down to 58 kg. 2. Read the card. 3. Force-stop, relaunch, open Goal. |
| Test data | 58 kg at 178 cm = BMI 18.3 |
| Expected result | The card shows the refusal (lowest healthy weight about 59 kg) and no target; after relaunch the last safe goal is still saved. |
| Actual result | At 58 kg the card showed '-' for the target and 'That target is below a healthy weight... about 59 kg.' After force-stop and relaunch, Goal weight was back to the last safe value (92 kg) and the refused goal was not saved. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-057_refused_58, TC-057_after_restart |
| Defects | — |

| Test Case ID | TC-058 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-035 |
| Title / Description | Hand-set calories: suggestion, floor advisory boundary and Reset |
| Technique / Type | ST / BVA · Positive |
| Preconditions | Goal screen, male profile (floor 1,500). |
| Test steps | 1. Tap the kcal figure, enter 1500, Save. 2. Repeat with 1499. 3. Tap 'Reset'. |
| Test data | 1500 (= floor), 1499 (floor − 1) |
| Expected result | 1500: target 1,500 with 'Calori suggests 2,160 · Reset', no advisory. 1499: advisory 'below the 1500 kcal a day…'. Reset returns to 2,160 and hides both lines. |
| Actual result | 1500 -> target 1,500 with 'Calori suggests 2,160 - Reset', no advisory. 1499 -> adds 'That is below the 1500 kcal a day Calori would suggest as a minimum. Your call...' (macros 140/129/47 g = 1,499 kcal). Reset -> back to 2,160, both lines gone. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-058_kcal_sheet, TC-058_kcal_1500, TC-058_kcal_1499_advisory, TC-058_after_reset |
| Defects | — |

| Test Case ID | TC-059 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-035 |
| Title / Description | Unusable hand-set calories (0, blank) are rejected with feedback |
| Technique / Type | EP · Negative |
| Preconditions | Goal screen. |
| Test steps | 1. Open the kcal sheet, enter 0, Save. 2. Open it again, clear the field, Save. |
| Test data | 0; blank |
| Expected result | The value is refused with a message saying why (e.g. enter a number above 0); the previous target stays. |
| Actual result | Entering 0 and pressing Save closed the sheet and silently kept 2,160; same for an empty field. No message says the value was rejected or why - the user cannot tell whether it saved. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-059_entered_0, TC-059_after_save_0, TC-059_after_save_blank |
| Defects | DEF-19 |

| Test Case ID | TC-060 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-035 |
| Title / Description | Hand-set protein larger than the calorie target allows |
| Technique / Type | EG · Negative |
| Preconditions | Goal screen, target 2,160 kcal. |
| Test steps | 1. Tap the macro row, enter 600 g protein, Save. 2. Read the card. |
| Test data | 600 g protein = 2,400 kcal > 2,160 kcal |
| Expected result | The app refuses or warns that the protein exceeds the calorie target; the card never shows macros whose energy exceeds the calorie figure above them. |
| Actual result | 600 g protein accepted without any warning. Card shows 2,160 kcal with Protein 600 g, Carbs 0 g, Fat 47 g = 2,823 kcal of macros - 663 kcal more than the target printed directly above them. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-060_protein_sheet, TC-060_protein_600 |
| Defects | DEF-20 |

| Test Case ID | TC-061 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-036 |
| Title / Description | Changing the weight unit keeps the goal and any hand-set values |
| Technique / Type | EG / ST · Negative |
| Preconditions | Goal screen with a loss goal and calories set by hand to 2,000 (suggestion line visible). |
| Test steps | 1. Note caption, rate and kcal. 2. Tap 'lb' in About → Weight. 3. Read the card and steppers. |
| Test data | kg → lb |
| Expected result | Steppers switch to pounds; the caption, rate, target and the hand-set 2,000 kcal with its 'Calori suggests' line are unchanged. |
| Actual result | Before: 'Calori suggests 2,160 - Reset', hand-set 2,000 kcal, 'On track to reach your target by 3 January.', rate 0.6 %. After tapping lb: caption became 'Enough to hold your current weight.' although the goal is still 172 -> 159 lb, rate jumped to 0.5 %, suggestion became 2,300. After a restart the 'Calori suggests... Reset' line was gone too: the toggle had erased the saved target date and the hand-set flag. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-061_before_units_toggle, TC-061_after_lb, TC-061_after_restart, V2_units_toggle_wipes_goal.mp4 |
| Defects | DEF-23 |

| Test Case ID | TC-062 |
| --- | --- |
| Module / Feature | M6 Goal Management |
| Linked requirement(s) | FR-037 |
| Title / Description | Sources screen lists data sources and returns |
| Technique / Type | EP · Positive |
| Preconditions | Goal screen. |
| Test steps | 1. Tap 'Where the food data comes from'. 2. Read the list. 3. Go back. |
| Test data | — |
| Expected result | Sources screen lists the food databases (USDA, CNF, CoFID, CIQUAL, INDB, Pakistan FCT) with attributions; back returns to Goal. |
| Actual result | Sources screen ('Food data') lists CIQUAL, Canadian Nutrient File, Food Composition Table for Pakistan, INDB, CoFID, USDA FNDDS, USDA Foundation and USDA SR Legacy, each with its attribution text; system Back returned to Goal. |
| Status | Pass |
| Priority / Severity | Low / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-062_sources, TC-062_sources_2 |
| Defects | — |

| Test Case ID | TC-063 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-038 |
| Title / Description | Viewfinder opens; details field not focused; close returns |
| Technique / Type | EP · Positive |
| Preconditions | Home showing; build has photo estimates configured. |
| Test steps | 1. Tap the camera button. 2. Observe the keyboard and the 'Add details' control. 3. Tap Close. |
| Test data | — |
| Expected result | Viewfinder with shutter, Gallery and 'Add details'; no keyboard appears by itself; Close returns to Home with nothing logged. |
| Actual result | Viewfinder opened (after a one-time camera permission prompt) with 'Add details' and the shutter; no keyboard appeared (correct). But the Close (x) button sits under the status bar (button y 32-147 px, status bar 0-142 px): two taps on it did nothing; only a tap in the 5 px strip at y=145 closed it. Also, no 'Gallery' label is visible: the Gallery pill stretches across the whole bar and its label is hidden behind the shutter. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-063_viewfinder, TC-063_after_close, EXP_camera_permission_prompt |
| Defects | DEF-26, DEF-25 |

| Test Case ID | TC-064 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-039 |
| Title / Description | Gallery meal photo → proposed items → Save logs an AI entry with photo |
| Technique / Type | ST · Positive |
| Preconditions | Viewfinder open; test images in the gallery. |
| Test steps | 1. Tap Gallery, choose biryani.jpg. 2. Wait for the estimate; read the proposed items. 3. Tap 'Save to log'. 4. Open the new entry on Home. |
| Test data | biryani.jpg (CC0, Wikimedia Commons) |
| Expected result | Proposed items (e.g. biryani, naan) with kcal, grams and macros; nothing logged before Save; after Save 'Meal added', a new entry on Home whose editor shows the photo. |
| Actual result | Gallery -> biryani.jpg: 'WHAT WE FOUND 2,150 kcal' with paratha 850, mutton curry 600, biryani with egg 550, raita 80, sambar 70 kcal (grams, portion text, macros each). Nothing logged before Save. 'Save to log' -> 'Meal added' and a Dinner entry whose editor shows the photo (correct) - BUT the app returned to the live camera viewfinder instead of Home; the user had to press system Back to see the meal. |
| Status | Fail |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-064_picker, TC-064_proposed, TC-064_proposed_2, TC-064_meal_added_snackbar, TC-064_home_after_save, TC-064_entry_with_photo |
| Defects | DEF-29 |

| Test Case ID | TC-065 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-040 |
| Title / Description | Details typed before choosing a gallery photo are applied |
| Technique / Type | EP · Positive |
| Preconditions | Viewfinder open. |
| Test steps | 1. Tap 'Add details', type 'three apples, about 540 g', Done. 2. Tap Gallery, choose apple.jpg. 3. Read the proposed portion. |
| Test data | apple.jpg shows ONE apple; hint says three apples ≈ 540 g |
| Expected result | The proposal follows the user's details (about 3 apples / ≈540 g), not the single apple visible. |
| Actual result | Details 'three apples, about 540 g' were accepted (chip 'Details: three apples, about 540 g'), then Gallery -> apple.jpg. The proposal was 'apple - 95 kcal - 182 g - 1 medium apple': the typed details were ignored for a gallery photo. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-065_details_typed, TC-065_details_set, TC-065_apple_proposal |
| Defects | DEF-30 |

| Test Case ID | TC-066 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-041 |
| Title / Description | Portion of a proposed item can be adjusted before saving |
| Technique / Type | EP · Positive |
| Preconditions | Review screen showing proposed items for a meal photo. |
| Test steps | 1. Look for a portion control on each item. 2. Tap an item's portion text and try to change it. |
| Test data | Proposed items for biryani.jpg (review screen of TC-064, before saving) |
| Expected result | Every proposed item's portion can be changed (grams or serving multiplier) and its kcal and the total update live. |
| Actual result | On the biryani review none of the five items offered any portion control: tapping '250 g - 5 pieces' (and the other items) did nothing; there is no stepper, chip or grams field. Only the x (remove) is available, so a wrong portion cannot be corrected before saving. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-066_portion_tap_no_control |
| Defects | DEF-27 |

| Test Case ID | TC-067 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-041 |
| Title / Description | Name and macros of a proposed item can be edited |
| Technique / Type | EP · Positive |
| Preconditions | Review screen showing proposed items (biryani.jpg, TC-064, before saving). |
| Test steps | 1. Tap an item's name. 2. Tap one of its macro figures. |
| Test data | Item 'paratha' |
| Expected result | The name can be edited (or replaced from the database) and a macro value can be typed in directly. |
| Actual result | Tapping the item name 'paratha' and the macro '20 g Protein' did nothing - no edit field, no database replacement, no keyboard. Name and macros of a proposed item cannot be corrected. |
| Status | Fail |
| Priority / Severity | Medium / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-067_name_macro_tap_no_edit |
| Defects | DEF-28 |

| Test Case ID | TC-068 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-041 |
| Title / Description | Remove a proposed item; add an item the photo missed |
| Technique / Type | ST · Positive |
| Preconditions | Review screen with two or more proposed items. |
| Test steps | 1. Tap × on one item. 2. Tap '+ Add something it missed', add 'chapati'. 3. Return to the review screen and read the list. |
| Test data | Missed item: chapati |
| Expected result | The removed item leaves the list and the total drops; the missed item is appended to this meal's proposed list and is saved together with it. |
| Actual result | egg_breakfast.jpg -> 5 items, 335 kcal. x on 'fried egg' removed it and the total dropped to 245 kcal (correct). '+ Add something it missed' -> added 'Chapati/Roti' -> back on the review the list was unchanged (4 items, 245 kcal). After saving, Home showed TWO entries: 'Chapati/Roti 73 kcal' on its own (saved immediately) and the photo meal at 245 kcal. |
| Status | Fail |
| Priority / Severity | Medium / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-068_egg_proposal, TC-068_after_remove, TC-068_add_missed_search, TC-068_review_after_add, TC-068_home_two_entries |
| Defects | DEF-31 |

| Test Case ID | TC-069 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-042 |
| Title / Description | A photo with no food is reported as such |
| Technique / Type | EP · Negative |
| Preconditions | Viewfinder open. |
| Test steps | 1. Tap Gallery, choose cat_nonfood.jpg. 2. Read the result. |
| Test data | cat_nonfood.jpg (CC0) |
| Expected result | 'No food in that photo' with 'Try again' and 'Add by hand instead'; no items and nothing logged. |
| Actual result | cat_nonfood.jpg -> 'No food in that photo - Try again with the meal filling more of the frame, or add it by hand.' with 'Try again' and 'Add by hand instead'; no items, nothing logged. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-069_cat_no_food |
| Defects | — |

| Test Case ID | TC-070 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-043 |
| Title / Description | Offline failure shows a specific message; retry keeps the photo |
| Technique / Type | EG / ST · Negative |
| Preconditions | Airplane mode on; viewfinder open. |
| Test steps | 1. Choose salad.jpg from Gallery. 2. Read the message. 3. Turn airplane mode off; tap 'Try again'. |
| Test data | salad.jpg; airplane mode on, then off |
| Expected result | Message 'No connection, so the photo can't be analysed right now…' with Try again and 'Add by hand instead'; after reconnecting, Try again analyses the same photo without choosing it again. |
| Actual result | Airplane mode on -> salad.jpg -> 'No connection, so the photo can't be analysed right now. You can still add this meal by hand.' with Try again and Add by hand instead. Airplane mode off -> 'Try again' analysed the same photo without re-picking: 'mixed salad - 250 kcal - 300 g - 1 bowl'. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-070_offline_message, TC-070_retry_result |
| Defects | — |

| Test Case ID | TC-071 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-043 |
| Title / Description | 'Add by hand instead' opens manual search for the same day |
| Technique / Type | ST · Positive |
| Preconditions | Review screen showing a failure (airplane mode). |
| Test steps | 1. Tap 'Add by hand instead'. |
| Test data | — |
| Expected result | Add food opens (with a close button) for the day being logged; the keyboard is ready. |
| Actual result | From the offline failure, 'Add by hand instead' opened Add food with a close (x) button and the keyboard up. Observed alongside: the search box was empty while results for an earlier query ('chapati') were listed under it - logged as DEF-32. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-071_add_by_hand |
| Defects | DEF-32 |

| Test Case ID | TC-072 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-044 |
| Title / Description | The same meal photographed again gives the same numbers |
| Technique / Type | EP · Positive |
| Preconditions | biryani.jpg was saved in TC-064. |
| Test steps | 1. Choose biryani.jpg again from Gallery. 2. Compare the proposed figures with the saved entry. |
| Test data | biryani.jpg, second time |
| Expected result | The items and kcal match the first saved values (items marked as your saved value where applicable). |
| Actual result | biryani.jpg a second time gave the same five items with identical kcal, grams and macros, each marked 'Using the numbers you accepted before'. |
| Status | Pass |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-072_biryani_repeat |
| Defects | — |

| Test Case ID | TC-073 |
| --- | --- |
| Module / Feature | M7 Photo Logging |
| Linked requirement(s) | FR-044, FR-018 |
| Title / Description | Accepted photo foods appear in Recent and a tap searches them |
| Technique / Type | ST · Positive |
| Preconditions | A photo meal has been saved (TC-064). |
| Test steps | 1. Open Add food with an empty field. 2. Tap the first 'Recent' chip. 3. Observe the search field and results. |
| Test data | — |
| Expected result | Recent lists the saved foods; tapping a chip puts its name in the search field (with ×) and shows matching results. |
| Actual result | Recent now lists the accepted photo foods (sliced avocado, blue cheese, ... paratha, mutton curry, raita) - correct. Tapping 'paratha' showed paratha results, but the search box stayed EMPTY ('Search foods' placeholder) with no x to clear, so results and field disagree. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-073_recent_chips, TC-073_after_chip_tap, EXP_stale_results_empty_field |
| Defects | DEF-32 |

| Test Case ID | TC-074 |
| --- | --- |
| Module / Feature | M8 Navigation |
| Linked requirement(s) | FR-045 |
| Title / Description | Nav bar switches Home and Goal with the active tab highlighted |
| Technique / Type | ST · Positive |
| Preconditions | Home showing. |
| Test steps | 1. Tap Goal. 2. Tap Home. |
| Test data | — |
| Expected result | Goal opens and its tab shows a highlighted pill with its label; Home returns and becomes the highlighted tab. |
| Actual result | Tapping Goal opened the Goal screen and its tab became selected (selected=true, highlighted pill with label); tapping Home returned to Home and Home became the selected tab. |
| Status | Pass |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-074_goal_tab, TC-074_home_tab |
| Defects | — |

| Test Case ID | TC-075 |
| --- | --- |
| Module / Feature | M8 Navigation |
| Linked requirement(s) | FR-045 |
| Title / Description | '+' opens Add food; calendar button opens the calendar |
| Technique / Type | ST · Positive |
| Preconditions | Home showing. |
| Test steps | 1. Tap '+'. 2. Tap Home. 3. Tap the calendar button. 4. Tap Home. |
| Test data | — |
| Expected result | '+' opens Add food with the keyboard; Home returns; the calendar button opens the month view; Home returns. The nav bar stays visible throughout. |
| Actual result | '+' opened Add food, Home returned, the calendar button opened 'October 2026', Home returned; the nav bar stayed visible throughout (correct). But Add food opened with NO keyboard and the search field unfocused (also on the first visit in TC-026) - the user must tap the field first. |
| Status | Fail |
| Priority / Severity | High / Major |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-075_plus_add_food, TC-075_calendar |
| Defects | DEF-33 |

| Test Case ID | TC-076 |
| --- | --- |
| Module / Feature | M8 Navigation |
| Linked requirement(s) | FR-046 |
| Title / Description | System Back from Calendar / Add food / Goal returns to Home |
| Technique / Type | EG · Negative |
| Preconditions | Calendar showing (opened from Home). |
| Test steps | 1. Press the Android system Back button. 2. Repeat from Add food and from Goal. |
| Test data | — |
| Expected result | Each time the app returns to Home; it does not close or go to the background. |
| Actual result | System Back from Calendar, from Add food and from Goal each closed Calori (launcher came to the front) instead of returning to Home. Reopening showed Home. |
| Status | Fail |
| Priority / Severity | Medium / Minor |
| Tester / Execution date | Faizan Ali · 11-Oct-2026 |
| Evidence | TC-076_back_from_calendar |
| Defects | DEF-03 |

| Test Case ID | TC-077 |
| --- | --- |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Linked requirement(s) | FR-009, FR-014 |
| Title / Description | 'Maintain instead' for an underweight user produces a maintenance plan |
| Technique / Type | DT / EG · Negative |
| Preconditions | Male, 30, 178 cm, 55 kg (BMI 17.4); target 52 kg refused (TC-017). |
| Test steps | 1. Tap 'Maintain instead'. 2. Choose 'Moderately active'. 3. Wait 10 s and read the plan screen. |
| Test data | Oracle maintenance for 55 kg: TDEE 2,352 → 2,350 kcal |
| Expected result | A maintenance plan of about 2,350 kcal with 'Start tracking', exactly as 'Maintain instead' promises. |
| Actual result | After 'Maintain instead' and 'Moderately active' the plan screen shows only an endless loading spinner (still spinning after 10 s) - no target, no 'Start tracking', no back arrow. The offered alternative is a dead end, so an underweight user cannot finish onboarding. |
| Status | Fail |
| Priority / Severity | High / Critical |
| Tester / Execution date | Usman Ghani · 11-Oct-2026 |
| Evidence | TC-017_maintain_spinner |
| Defects | DEF-06 |

# Appendix D – Defect Log and Defect Reports

## D.1 Defect log

Table 26: Defect log

| ID | Title | Module | Severity | Priority | Status | Found by | Reporter | Date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| DEF-01 | Out-of-range onboarding values disable Continue without any message | M1 | Minor | Medium | Open | TC-005, TC-007, TC-008 | Usman Ghani | 11-Oct-2026 |
| DEF-02 | Under-18 refusal is forgotten when the app is restarted | M1 | Major | High | Open | TC-013 | Usman Ghani | 11-Oct-2026 |
| DEF-03 | System Back closes the app instead of going back (onboarding and secondary screens) | M8 | Major | Medium | Open | TC-012, TC-076 | Faizan Ali | 11-Oct-2026 |
| DEF-04 | Inches field accepts 12–99 inches | M1 | Minor | Medium | Open | TC-009 | Usman Ghani | 11-Oct-2026 |
| DEF-05 | Onboarding progress bar is full one step early | M1 | Trivial | Low | Open | EXP-01 | Usman Ghani | 11-Oct-2026 |
| DEF-06 | Underweight users' offered alternatives end on an endless loading spinner | M2 | Critical | High | Open | TC-018, TC-077 | Usman Ghani | 11-Oct-2026 |
| DEF-07 | 'Too fast' correction says 'losing' on a weight-gain goal | M2 | Minor | Medium | Open | TC-019 | Usman Ghani | 11-Oct-2026 |
| DEF-08 | Refusal message quotes kilograms when pounds were chosen | M2 | Minor | Medium | Open | TC-023 | Usman Ghani | 11-Oct-2026 |
| DEF-09 | Projected goal dates omit the year | M2 | Minor | Medium | Open | TC-024, TC-055 | Usman Ghani | 11-Oct-2026 |
| DEF-10 | Raw portion code '90000' shown as a serving name | M3 | Minor | Low | Open | TC-026 | Faizan Ali | 11-Oct-2026 |
| DEF-11 | 'Add to log' stays stuck on 'Saving…' after the first manual add | M3 | Major | High | Open | TC-034 | Faizan Ali | 11-Oct-2026 |
| DEF-12 | Recent foods never appear for foods logged by hand | M3 | Minor | Medium | Open | TC-030 | Faizan Ali | 11-Oct-2026 |
| DEF-13 | Implausible nutrition values for some INDB foods | M3 | Major | Medium | Open | EXP-02 | Faizan Ali | 11-Oct-2026 |
| DEF-14 | Portion chip labelled '0.8×' applies 0.75× | M4 | Minor | Low | Open | EXP-03 | Faizan Ali | 11-Oct-2026 |
| DEF-15 | Repeated 0.5× shrinks an item to 0 g / 0 kcal | M4 | Minor | Low | Open | TC-041 | Faizan Ali | 11-Oct-2026 |
| DEF-16 | Undo after a swipe-delete restores the meal in the wrong position | M4 | Minor | Low | Open | TC-043 | Faizan Ali | 11-Oct-2026 |
| DEF-17 | Calendar day detail omits fat | M5 | Trivial | Low | Open | TC-049 | Faizan Ali | 11-Oct-2026 |
| DEF-18 | Day detail survives a month change and contradicts itself | M5 | Minor | Low | Open | TC-050 | Faizan Ali | 11-Oct-2026 |
| DEF-19 | Hand-set calories of 0 or blank are silently discarded | M6 | Minor | Low | Open | TC-059 | Faizan Ali | 11-Oct-2026 |
| DEF-20 | Hand-set protein can exceed the whole calorie target | M6 | Minor | Medium | Open | TC-060 | Faizan Ali | 11-Oct-2026 |
| DEF-21 | Home ring % (and Calendar) keep the old target after a goal change | M4 | Major | High | Open | TC-045 | Faizan Ali | 11-Oct-2026 |
| DEF-22 | Past days are re-judged against a new goal | M5 | Major | High | Open | TC-052 | Faizan Ali | 11-Oct-2026 |
| DEF-23 | Switching the weight unit erases the goal date and hand-set calories | M6 | Major | High | Open | TC-061 | Faizan Ali | 11-Oct-2026 |
| DEF-24 | Goal screen ignores the chosen rate (target up to 220 kcal off) | M6 | Major | High | Open | TC-056, TC-055 | Faizan Ali | 11-Oct-2026 |
| DEF-25 | Viewfinder's Gallery button has no visible label | M7 | Major | Medium | Open | TC-063 | Usman Ghani | 11-Oct-2026 |
| DEF-26 | Viewfinder's Close (×) sits under the status bar and cannot be tapped | M7 | Major | High | Open | TC-063 | Usman Ghani | 11-Oct-2026 |
| DEF-27 | Proposed photo items' portions cannot be adjusted before saving | M7 | Major | High | Open | TC-066 | Usman Ghani | 11-Oct-2026 |
| DEF-28 | Proposed item names and macros cannot be edited | M7 | Major | Medium | Open | TC-067 | Usman Ghani | 11-Oct-2026 |
| DEF-29 | After saving a gallery photo the app returns to the camera, not Home | M7 | Minor | Medium | Open | TC-064 | Usman Ghani | 11-Oct-2026 |
| DEF-30 | Details typed before choosing a gallery photo are ignored | M7 | Major | Medium | Open | TC-065 | Usman Ghani | 11-Oct-2026 |
| DEF-31 | 'Add something it missed' logs a separate entry instead of adding to the meal | M7 | Major | Medium | Open | TC-068 | Usman Ghani | 11-Oct-2026 |
| DEF-32 | Search box and results get out of sync | M3 | Minor | Medium | Open | TC-073, TC-071 | Faizan Ali | 11-Oct-2026 |
| DEF-33 | Fields meant to take focus do not (Add food search, target weight) | M3 | Trivial | Low | Open | TC-075, EXP-01 | Faizan Ali | 11-Oct-2026 |
| DEF-34 | Past days say 'left today' | M4 | Trivial | Low | Open | EXP-06 | Faizan Ali | 11-Oct-2026 |

## D.2 Defect reports

One report per defect. The first image of each report is the device screenshot with a red highlight added to mark the fault; the unmarked originals are in the evidence folder (Appendix F).

### DEF-01 – Out-of-range onboarding values disable Continue without any message

| Defect ID | DEF-01 |
| --- | --- |
| Title | Out-of-range onboarding values disable Continue without any message |
| Module / Feature | M1 Onboarding – Profile Entry |
| Found by | TC-005, TC-007, TC-008 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Clear app data and launch Calori. 2. Tap Male; on the age step type 0 (also try 120, 999). 3. Or reach 'Your height and weight' and enter height 99 cm (or 251) with weight 78 kg, or weight 24.9 / 400.1 kg. |
| Expected result | The value is rejected and a message states why, e.g. the accepted range (age 18+, height 100–250 cm, weight 25–400 kg). |
| Actual result | Continue simply turns grey. No message, hint or highlight explains why, so the user cannot tell what to fix. |
| Impact | Users with an unusual but valid entry, or a typo, are stuck at a dead button. |
| Evidence | TC-007_height_99, TC-005_age_0, TC-008_weight_24_9 |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-007_height_99 (highlight added) | TC-005_age_0 |
| --- | --- |

Figure 5: DEF-01 evidence

### DEF-02 – Under-18 refusal is forgotten when the app is restarted

| Defect ID | DEF-02 |
| --- | --- |
| Title | Under-18 refusal is forgotten when the app is restarted |
| Module / Feature | M1 Onboarding – Profile Entry |
| Found by | TC-013 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Clear app data, launch, tap Male, enter age 17, tap Continue ('Calori is built for adults'). 2. Force-stop Calori and relaunch it. 3. Tap Male, enter age 25, tap Continue. |
| Expected result | The refusal stays in force after a restart (UC-02: 'No path forward'). |
| Actual result | The app restarts onboarding at step 1; any adult age is then accepted and the flow continues to 'Your height and weight'. |
| Impact | The app's only hard safety stop can be bypassed in seconds by closing and reopening it. |
| Evidence | TC-013_after_restart, TC-013_reentered_age25 |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-013_after_restart (highlight added) | TC-013_reentered_age25 |
| --- | --- |

Figure 6: DEF-02 evidence

### DEF-03 – System Back closes the app instead of going back (onboarding and secondary screens)

| Defect ID | DEF-03 |
| --- | --- |
| Title | System Back closes the app instead of going back (onboarding and secondary screens) |
| Module / Feature | M8 Navigation |
| Found by | TC-012, TC-076 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. During onboarding, on 'Your height and weight' with the keyboard closed, press the Android Back button. 2. Or, with a profile saved, open Calendar (or Add food, or Goal) and press Back. |
| Expected result | Back returns to the previous onboarding step, or to Home from a secondary screen. |
| Actual result | Calori closes and the launcher appears. In onboarding every answer is lost: reopening starts again at step 1. |
| Impact | The most-used Android gesture exits the app and discards onboarding progress. |
| Evidence | TC-012_system_back_onboarding, TC-012_before_back, TC-076_back_from_calendar |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-012_system_back_onboarding (highlight added) | TC-012_before_back |
| --- | --- |

Figure 7: DEF-03 evidence

### DEF-04 – Inches field accepts 12–99 inches

| Defect ID | DEF-04 |
| --- | --- |
| Title | Inches field accepts 12–99 inches |
| Module / Feature | M1 Onboarding – Profile Entry |
| Found by | TC-009 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Reach 'Your height and weight', tap ft'in. 2. Enter 5 ft and 25 in; enter weight 78 kg. |
| Expected result | Inches above 11 are rejected with a message. |
| Actual result | 5 ft 25 in (and 5 ft 12 in) is accepted; Continue is enabled and the flow proceeds. The value is silently stored as 216 cm. |
| Impact | A slip of the finger produces a wrong height and therefore wrong targets with no warning. |
| Evidence | TC-009_5ft25in |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

TC-009_5ft25in (highlight added)

Figure 8: DEF-04 evidence

### DEF-05 – Onboarding progress bar is full one step early

| Defect ID | DEF-05 |
| --- | --- |
| Title | Onboarding progress bar is full one step early |
| Module / Feature | M1 Onboarding – Profile Entry |
| Found by | EXP-01 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Trivial |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Go through onboarding to 'How active are you?' (step 5 of 6). |
| Expected result | The bar shows about 83 % and reaches 100 % only on 'Here is your plan'. |
| Actual result | The bar is already 100 % on the activity step. |
| Impact | Cosmetic; the user is told they are finished one screen early. |
| Evidence | TC-014_activity_step |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

TC-014_activity_step (highlight added)

Figure 9: DEF-05 evidence

### DEF-06 – Underweight users' offered alternatives end on an endless loading spinner

| Defect ID | DEF-06 |
| --- | --- |
| Title | Underweight users' offered alternatives end on an endless loading spinner |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Found by | TC-018, TC-077 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Critical |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Clear data; onboard as Male, 30, 178 cm, 52 kg. 2. On the target step enter 56 kg (refused). 3. Tap 'Aim for a healthy weight instead'; choose 'Moderately active'. 4. Repeat with 55 kg -> target 52 kg and 'Maintain instead'. |
| Expected result | A plan is shown: a gain toward about 59 kg, or a maintenance plan of about 2,350 kcal, with 'Start tracking'. |
| Actual result | The plan screen shows only a spinning loader - no target, no button, no back arrow. It never finishes (checked after 15 s); Back closes the app. |
| Impact | Any user under BMI 18.5 cannot finish onboarding at all, using the very options the app recommends. |
| Evidence | TC-018_spinner_after_15s, TC-018_refused_gain, TC-017_maintain_spinner |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-018_spinner_after_15s (highlight added) | TC-018_refused_gain |
| --- | --- |

Figure 10: DEF-06 evidence

### DEF-07 – 'Too fast' correction says 'losing' on a weight-gain goal

| Defect ID | DEF-07 |
| --- | --- |
| Title | 'Too fast' correction says 'losing' on a weight-gain goal |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Found by | TC-019 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Onboard Male, 30, 178 cm, 70 kg. 2. Enter target 85 kg with 12 weeks. |
| Expected result | The correction says gaining more than 1 % a week is too fast. |
| Actual result | 'That timeframe would mean losing more than 1% of your bodyweight a week...' - for a gain goal. Shown on the target step and the plan. |
| Impact | Contradictory advice on the screen whose purpose is to explain the plan. |
| Evidence | TC-019_gain_too_fast, TC-019_plan |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-019_gain_too_fast (highlight added) | TC-019_plan |
| --- | --- |

Figure 11: DEF-07 evidence

### DEF-08 – Refusal message quotes kilograms when pounds were chosen

| Defect ID | DEF-08 |
| --- | --- |
| Title | Refusal message quotes kilograms when pounds were chosen |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Found by | TC-023 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Onboard Male, 30, 178 cm; choose lb and enter 172 lb. 2. On the target step enter 120 lb. |
| Expected result | The lowest healthy weight is given in pounds (about 129 lb). |
| Actual result | 'The lowest weight in the healthy range for you is about 59 kg.' while the field and the user's choice are in lb. The rate correction also quotes kg. |
| Impact | Users who think in pounds must convert the one number they need to act on. |
| Evidence | TC-023_refusal_in_lb |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

TC-023_refusal_in_lb (highlight added)

Figure 12: DEF-08 evidence

### DEF-09 – Projected goal dates omit the year

| Defect ID | DEF-09 |
| --- | --- |
| Title | Projected goal dates omit the year |
| Module / Feature | M2 Goal Engine & Safety Rules |
| Found by | TC-024, TC-055 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Onboard Female, 60, 150 cm, 75 kg; target 45 kg; 'Not very active'. |
| Expected result | A date more than a year away shows its year, e.g. '7 February 2029'. |
| Actual result | '...reach your target around 7 February' - reads as February 2027. On the Goal screen at 0.1 %/week it reads 'by 2 October', which looks like a date nine days in the past. |
| Impact | Users misjudge their timeline by a year or more. |
| Evidence | TC-024_long_goal_plan, TC-055_rate_min |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-024_long_goal_plan (highlight added) | TC-055_rate_min |
| --- | --- |

Figure 13: DEF-09 evidence

### DEF-10 – Raw portion code '90000' shown as a serving name

| Defect ID | DEF-10 |
| --- | --- |
| Title | Raw portion code '90000' shown as a serving name |
| Module / Feature | M3 Manual Food Logging |
| Found by | TC-026 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Open Add food, search 'rice', expand 'Rice cake' (USDA). |
| Expected result | Servings have household names (e.g. '1 cake'). |
| Actual result | The default serving chip, the stepper label and the result line read '90000' ('90000 servings'). Also seen on 'Rice paper' and 'Bread, paratha'. |
| Impact | The user cannot tell how big the default serving is. |
| Evidence | TC-026_rice_cake_picker, TC-026_search_rice |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-026_rice_cake_picker (highlight added) | TC-026_search_rice |
| --- | --- |

Figure 14: DEF-10 evidence

### DEF-11 – 'Add to log' stays stuck on 'Saving…' after the first manual add

| Defect ID | DEF-11 |
| --- | --- |
| Title | 'Add to log' stays stuck on 'Saving…' after the first manual add |
| Module / Feature | M3 Manual Food Logging |
| Found by | TC-034 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Tap '+', search 'rice', expand a result, tap 'Add to log' (returns to Home). 2. Tap '+' again and look at the same result card; tap its button. |
| Expected result | The card is back at rest and the food can be added again. |
| Actual result | The card is still expanded with a disabled 'Saving…' button. Tapping does nothing; it stays stuck for the session. |
| Impact | Repeat foods - the most common manual log - cannot be added again without a new search. |
| Evidence | TC-034_stuck_saving, V1_stuck_saving_button.mp4 |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |
| Note | The project's next commit (36ead9d) says it fixes this; not re-tested in this cycle. |

TC-034_stuck_saving (highlight added)

Figure 15: DEF-11 evidence

### DEF-12 – Recent foods never appear for foods logged by hand

| Defect ID | DEF-12 |
| --- | --- |
| Title | Recent foods never appear for foods logged by hand |
| Module / Feature | M3 Manual Food Logging |
| Found by | TC-030 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Log a food through Add food. 2. Open Add food with an empty search field. |
| Expected result | A 'Recent' section lists recently/frequently logged foods (UC-05 step 2). |
| Actual result | Nothing is shown. Only foods saved from photo estimates ever appear as Recent (seen in TC-073). |
| Impact | Manual-only users - the default build - never get the shortcut UC-05 promises. |
| Evidence | TC-030_no_recent_section |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

TC-030_no_recent_section (highlight added)

Figure 16: DEF-12 evidence

### DEF-13 – Implausible nutrition values for some INDB foods

| Defect ID | DEF-13 |
| --- | --- |
| Title | Implausible nutrition values for some INDB foods |
| Module / Feature | M3 Manual Food Logging |
| Found by | EXP-02 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Search 'palak channa cutlet', expand 'Spinach chickpeas cutlet (Palak channa dal cutlet)'. 2. Search 'egg boiled', look at 'Boiled egg (Ubla anda)'. |
| Expected result | One cutlet is roughly 60–100 g and 150–250 kcal; one boiled egg is about 50 g and 70–80 kcal. |
| Actual result | 1 cutlet = 328 g, 2,255 kcal, 241 g fat (73 % fat by weight). 'Boiled egg (Ubla anda)' 1 egg = 151 g but 68 kcal (45 kcal/100 g). |
| Impact | One log of the cutlet adds a whole day's calories; totals and targets become meaningless. |
| Evidence | TC-EXP_cutlet_2255kcal, TC-039_editor_open |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-EXP_cutlet_2255kcal (highlight added) | TC-039_editor_open |
| --- | --- |

Figure 17: DEF-13 evidence

### DEF-14 – Portion chip labelled '0.8×' applies 0.75×

| Defect ID | DEF-14 |
| --- | --- |
| Title | Portion chip labelled '0.8×' applies 0.75× |
| Module / Feature | M4 Day View & Entry Editing |
| Found by | EXP-03 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Open an entry (e.g. 151 g boiled egg). 2. Tap '0.8×'. |
| Expected result | The item becomes 0.8 × 151 g = 121 g. |
| Actual result | It becomes 113 g / 51 kcal (0.75×). The label rounds 0.75 to '0.8'. |
| Impact | The amount logged differs from the amount chosen. |
| Evidence | EXP_chip_0_8x |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

EXP_chip_0_8x (highlight added)

Figure 18: DEF-14 evidence

### DEF-15 – Repeated 0.5× shrinks an item to 0 g / 0 kcal

| Defect ID | DEF-15 |
| --- | --- |
| Title | Repeated 0.5× shrinks an item to 0 g / 0 kcal |
| Module / Feature | M4 Day View & Entry Editing |
| Found by | TC-041 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Open an entry editor. 2. Tap '0.5×' ten times. |
| Expected result | A sensible minimum, or an offer to remove the item. |
| Actual result | The item shows '0 g · 0 kcal' and the meal remains on Home as a 0 kcal entry. |
| Impact | Leaves meaningless zero entries in the diary. |
| Evidence | TC-041_zero_gram_item, TC-041_home_zero_kcal_meal |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-041_zero_gram_item (highlight added) | TC-041_home_zero_kcal_meal |
| --- | --- |

Figure 19: DEF-15 evidence

### DEF-16 – Undo after a swipe-delete restores the meal in the wrong position

| Defect ID | DEF-16 |
| --- | --- |
| Title | Undo after a swipe-delete restores the meal in the wrong position |
| Module / Feature | M4 Day View & Entry Editing |
| Found by | TC-043 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Log A (Rice cake) then B (egg) today. 2. Swipe A away; tap Undo. |
| Expected result | A is restored exactly as it was, before B. |
| Actual result | A returns below B: it is re-inserted as a new entry with a new logged time. |
| Impact | Undo does not truly undo; the diary's order and logged time change. |
| Evidence | TC-043_after_undo, TC-043_before_swipe |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-043_after_undo (highlight added) | TC-043_before_swipe |
| --- | --- |

Figure 20: DEF-16 evidence

### DEF-17 – Calendar day detail omits fat

| Defect ID | DEF-17 |
| --- | --- |
| Title | Calendar day detail omits fat |
| Module / Feature | M5 Calendar |
| Found by | TC-049 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Trivial |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Open Calendar, tap a logged day. |
| Expected result | Protein, carbs and fat are listed. |
| Actual result | Only Protein and Carbs are shown. |
| Impact | Incomplete day summary. |
| Evidence | TC-049_day_detail |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

TC-049_day_detail (highlight added)

Figure 21: DEF-17 evidence

### DEF-18 – Day detail survives a month change and contradicts itself

| Defect ID | DEF-18 |
| --- | --- |
| Title | Day detail survives a month change and contradicts itself |
| Module / Feature | M5 Calendar |
| Found by | TC-050 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. In Calendar tap 11 October (detail opens). 2. Tap the back arrow to September. |
| Expected result | The October detail closes, or is replaced by September's summary. |
| Actual result | Under the September grid a card '11 OCTOBER - 0 kcal' still lists 'Rice cake 235'. |
| Impact | Shows wrong totals for a day. |
| Evidence | TC-050_september_with_oct_detail |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

TC-050_september_with_oct_detail (highlight added)

Figure 22: DEF-18 evidence

### DEF-19 – Hand-set calories of 0 or blank are silently discarded

| Defect ID | DEF-19 |
| --- | --- |
| Title | Hand-set calories of 0 or blank are silently discarded |
| Module / Feature | M6 Goal Management |
| Found by | TC-059 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Goal: tap the calorie figure, enter 0, Save. 2. Repeat with an empty field. |
| Expected result | A message explains the value was not accepted. |
| Actual result | The sheet closes and the old target stays; nothing tells the user it did not save. |
| Impact | The user may believe a change was saved. |
| Evidence | TC-059_after_save_0, TC-059_entered_0 |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-059_after_save_0 (highlight added) | TC-059_entered_0 |
| --- | --- |

Figure 23: DEF-19 evidence

### DEF-20 – Hand-set protein can exceed the whole calorie target

| Defect ID | DEF-20 |
| --- | --- |
| Title | Hand-set protein can exceed the whole calorie target |
| Module / Feature | M6 Goal Management |
| Found by | TC-060 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Goal (2,160 kcal): tap the macro row, enter 600, Save. |
| Expected result | A warning or refusal; the card never shows macros worth more than the calorie figure. |
| Actual result | Protein 600 g, Carbs 0 g, Fat 47 g = 2,823 kcal shown under a 2,160 kcal target, with no warning. |
| Impact | The plan contradicts itself. |
| Evidence | TC-060_protein_600 |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

TC-060_protein_600 (highlight added)

Figure 24: DEF-20 evidence

### DEF-21 – Home ring % (and Calendar) keep the old target after a goal change

| Defect ID | DEF-21 |
| --- | --- |
| Title | Home ring % (and Calendar) keep the old target after a goal change |
| Module / Feature | M4 Day View & Entry Editing |
| Found by | TC-045 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Log 235 kcal today (ring 11 % of 2,160). 2. Goal: set calories by hand to 1,080. 3. Return to Home. |
| Expected result | Ring 22 % and line '235 / 1,080 kcal'. |
| Actual result | The line updates to '235 / 1,080 kcal' but the ring still says 11 %. It corrects only after switching day; the Calendar keeps the old target until restart. |
| Impact | Two figures on the same screen disagree about progress. |
| Evidence | TC-045_home_after_goal_change, TC-045_home_before, TC-045_today_after_day_switch |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-045_home_after_goal_change (highlight added) | TC-045_home_before |
| --- | --- |

Figure 25: DEF-21 evidence

### DEF-22 – Past days are re-judged against a new goal

| Defect ID | DEF-22 |
| --- | --- |
| Title | Past days are re-judged against a new goal |
| Module / Feature | M5 Calendar |
| Found by | TC-052 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Log 72 kcal on 10 Oct against 2,160 kcal (3 %). 2. Goal: set calories to 1,080. 3. View 10 Oct on Home, and in Calendar after a restart. |
| Expected result | Past days keep the target in force when logged (UC-10; Goal screen: 'Days you have already logged keep the target they were measured against'). |
| Actual result | 10 Oct now reads '72 / 1,080 kcal' (7 %) on Home and '72 of 1,080 kcal' in Calendar. |
| Impact | History changes retroactively, breaking a stated promise and any record of adherence. |
| Evidence | TC-052_calendar_yesterday_after_restart, TC-052_yesterday_home_after_change, TC-052_calendar_yesterday |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-052_calendar_yesterday_after_restart (highlight added) | TC-052_yesterday_home_after_change |
| --- | --- |

Figure 26: DEF-22 evidence

### DEF-23 – Switching the weight unit erases the goal date and hand-set calories

| Defect ID | DEF-23 |
| --- | --- |
| Title | Switching the weight unit erases the goal date and hand-set calories |
| Module / Feature | M6 Goal Management |
| Found by | TC-061 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Goal: loss goal 'On track ... by 3 January', rate 0.6 %; set calories by hand to 2,000. 2. Under About -> Weight tap 'lb'. 3. Force-stop and relaunch; open Goal. |
| Expected result | Only the display unit changes; caption, rate, target and the hand-set value stay. |
| Actual result | Caption becomes 'Enough to hold your current weight.' (goal still 172 -> 159 lb), rate drops to 0.5 %, and after restart the 'Calori suggests… Reset' line is gone - the saved target date and hand-set flag were wiped. |
| Impact | A display preference silently rewrites the saved plan. |
| Evidence | TC-061_after_restart, TC-061_before_units_toggle, TC-061_after_lb, V2_units_toggle_wipes_goal.mp4 |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-061_after_restart (highlight added) | TC-061_before_units_toggle |
| --- | --- |

Figure 27: DEF-23 evidence

### DEF-24 – Goal screen ignores the chosen rate (target up to 220 kcal off)

| Defect ID | DEF-24 |
| --- | --- |
| Title | Goal screen ignores the chosen rate (target up to 220 kcal off) |
| Module / Feature | M6 Goal Management |
| Found by | TC-056, TC-055 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Goal: current weight 95 kg, goal 92 kg (Male, 30, 178 cm, moderately active). 2. Set 'Rate of loss' to 1.0 %. |
| Expected result | Target 1,930 kcal; 'At 1.0 % per week you reach your target by 3 November'. |
| Actual result | 'At 0.8 % per week you reach your target by 8 November', 2,150 kcal - 220 kcal more than the chosen rate implies. |
| Impact | The core calculation does not honour the user's input. |
| Evidence | TC-056_rate_1_0_quantised, TC-055_rate_max |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |
| Note | The project's next commit (36ead9d) says it fixes this; not re-tested in this cycle. |

| TC-056_rate_1_0_quantised (highlight added) | TC-055_rate_max |
| --- | --- |

Figure 28: DEF-24 evidence

### DEF-25 – Viewfinder's Gallery button has no visible label

| Defect ID | DEF-25 |
| --- | --- |
| Title | Viewfinder's Gallery button has no visible label |
| Module / Feature | M7 Photo Logging |
| Found by | TC-063 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Tap the camera button to open the viewfinder. 2. Look for the Gallery button beside the shutter. |
| Expected result | A labelled 'Gallery' pill beside the shutter. |
| Actual result | The Gallery pill stretches across the whole bar and its 'Gallery' text is hidden behind the shutter; the bar looks empty. |
| Impact | Choosing an existing photo is effectively undiscoverable. |
| Evidence | TC-063_viewfinder |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

TC-063_viewfinder (highlight added)

Figure 29: DEF-25 evidence

### DEF-26 – Viewfinder's Close (×) sits under the status bar and cannot be tapped

| Defect ID | DEF-26 |
| --- | --- |
| Title | Viewfinder's Close (×) sits under the status bar and cannot be tapped |
| Module / Feature | M7 Photo Logging |
| Found by | TC-063 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Open the viewfinder. 2. Tap the × in the top-left corner. |
| Expected result | The viewfinder closes. |
| Actual result | Nothing happens: the button (y 32–147 px) lies under the status bar (y 0–142 px). Only a tap in the 5 px strip at y = 145 worked. |
| Impact | Users are trapped in the camera unless they know to use system Back. |
| Evidence | TC-063_viewfinder, TC-063_after_close |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-063_viewfinder (highlight added) | TC-063_after_close |
| --- | --- |

Figure 30: DEF-26 evidence

### DEF-27 – Proposed photo items' portions cannot be adjusted before saving

| Defect ID | DEF-27 |
| --- | --- |
| Title | Proposed photo items' portions cannot be adjusted before saving |
| Module / Feature | M7 Photo Logging |
| Found by | TC-066 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | High |
| Status | Open |
| Steps to reproduce | 1. Analyse biryani.jpg from the Gallery. 2. Try to change any item's portion (tap '250 g · 5 pieces'). |
| Expected result | Every proposed item's portion can be adjusted, with live totals (UC-06 main flow). |
| Actual result | No control exists; portion chips appear only for low-confidence items and none were offered here. Only × (remove) is available. |
| Impact | A wrong estimate must be saved first and fixed later, or discarded. |
| Evidence | TC-066_portion_tap_no_control |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

TC-066_portion_tap_no_control (highlight added)

Figure 31: DEF-27 evidence

### DEF-28 – Proposed item names and macros cannot be edited

| Defect ID | DEF-28 |
| --- | --- |
| Title | Proposed item names and macros cannot be edited |
| Module / Feature | M7 Photo Logging |
| Found by | TC-067 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. On a photo review screen tap an item's name, then a macro figure. |
| Expected result | The name can be edited or replaced from the database; a macro can be typed (UC-06 variations). |
| Actual result | Nothing happens on either tap. |
| Impact | A misidentified food cannot be corrected. |
| Evidence | TC-067_name_macro_tap_no_edit |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

TC-067_name_macro_tap_no_edit (highlight added)

Figure 32: DEF-28 evidence

### DEF-29 – After saving a gallery photo the app returns to the camera, not Home

| Defect ID | DEF-29 |
| --- | --- |
| Title | After saving a gallery photo the app returns to the camera, not Home |
| Module / Feature | M7 Photo Logging |
| Found by | TC-064 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Viewfinder -> Gallery -> choose a meal photo. 2. Tap 'Save to log'. |
| Expected result | 'Meal added' and Home, with the totals updated (UC-03). |
| Actual result | 'Meal added', then the live viewfinder again. Combined with DEF-26 the user must use system Back to leave. |
| Impact | Confusing flow; invites logging the meal twice. |
| Evidence | TC-064_meal_added_snackbar, TC-064_home_after_save |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-064_meal_added_snackbar (highlight added) | TC-064_home_after_save |
| --- | --- |

Figure 33: DEF-29 evidence

### DEF-30 – Details typed before choosing a gallery photo are ignored

| Defect ID | DEF-30 |
| --- | --- |
| Title | Details typed before choosing a gallery photo are ignored |
| Module / Feature | M7 Photo Logging |
| Found by | TC-065 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Viewfinder -> Add details 'three apples, about 540 g' -> Done. 2. Gallery -> apple.jpg (one apple). |
| Expected result | The estimate follows the user's details (about 3 apples / 540 g) (UC-04). |
| Actual result | 'apple · 95 kcal · 182 g · 1 medium apple' - the details were silently dropped. |
| Impact | The accuracy feature UC-04 exists for does nothing on the gallery path. |
| Evidence | TC-065_apple_proposal, TC-065_details_set |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-065_apple_proposal (highlight added) | TC-065_details_set |
| --- | --- |

Figure 34: DEF-30 evidence

### DEF-31 – 'Add something it missed' logs a separate entry instead of adding to the meal

| Defect ID | DEF-31 |
| --- | --- |
| Title | 'Add something it missed' logs a separate entry instead of adding to the meal |
| Module / Feature | M7 Photo Logging |
| Found by | TC-068 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Major |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Analyse egg_breakfast.jpg. 2. Tap '+ Add something it missed', add 'Chapati/Roti'. 3. Return to the review; Save. |
| Expected result | Chapati is appended to this meal's list and saved with it (UC-06). |
| Actual result | The review list is unchanged; Chapati was saved immediately as its own entry. Discarding the photo would leave it logged. |
| Impact | Meals split in two; abandoning a review leaves orphaned entries. |
| Evidence | TC-068_home_two_entries, TC-068_review_after_add |
| Reporter / Date | Usman Ghani · 11-Oct-2026 |

| TC-068_home_two_entries (highlight added) | TC-068_review_after_add |
| --- | --- |

Figure 35: DEF-31 evidence

### DEF-32 – Search box and results get out of sync

| Defect ID | DEF-32 |
| --- | --- |
| Title | Search box and results get out of sync |
| Module / Feature | M3 Manual Food Logging |
| Found by | TC-073, TC-071 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Minor |
| Priority | Medium |
| Status | Open |
| Steps to reproduce | 1. Open Add food with an empty field; tap a Recent chip (e.g. 'paratha'). 2. Or from a failed photo tap 'Add by hand instead'. |
| Expected result | The chip's text appears in the search box (with ×) above its results. |
| Actual result | Results show under an EMPTY search box with no × to clear them; the only way back is to type and delete. |
| Impact | The user cannot see or clear what is being searched. |
| Evidence | TC-073_after_chip_tap, EXP_stale_results_empty_field |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

| TC-073_after_chip_tap (highlight added) | EXP_stale_results_empty_field |
| --- | --- |

Figure 36: DEF-32 evidence

### DEF-33 – Fields meant to take focus do not (Add food search, target weight)

| Defect ID | DEF-33 |
| --- | --- |
| Title | Fields meant to take focus do not (Add food search, target weight) |
| Module / Feature | M3 Manual Food Logging |
| Found by | TC-075, EXP-01 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Trivial |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. Tap '+' on Home. 2. Or reach 'What are you aiming for?' in onboarding. |
| Expected result | The field is focused with the keyboard up, ready to type. |
| Actual result | No focus and no keyboard; the user must tap the field first. |
| Impact | One extra tap on the most frequent action. |
| Evidence | TC-075_plus_add_food |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

TC-075_plus_add_food (highlight added)

Figure 37: DEF-33 evidence

### DEF-34 – Past days say 'left today'

| Defect ID | DEF-34 |
| --- | --- |
| Title | Past days say 'left today' |
| Module / Feature | M4 Day View & Entry Editing |
| Found by | EXP-06 |
| Environment | Android 16 (API 36) emulator 'finall', 1080x2424 @ 420 dpi; release APK built from commit 35e2473 |
| Severity | Trivial |
| Priority | Low |
| Status | Open |
| Steps to reproduce | 1. On Home select an earlier day that has entries (e.g. 10 Oct). |
| Expected result | Wording fits a past day (e.g. 'left' or 'under target'). |
| Actual result | '72 / 2,160 kcal' followed by 'left today' on Saturday, 10 October. |
| Impact | Cosmetic wording error. |
| Evidence | TC-035_logged_on_10oct |
| Reporter / Date | Faizan Ali · 11-Oct-2026 |

TC-035_logged_on_10oct (highlight added)

Figure 38: DEF-34 evidence

# Appendix E – Exploratory Testing Notes

Six time-boxed sessions were run alongside the scripted cases, each with a charter. Findings that are functional defects are logged in Appendix D; usability observations are recorded here only.

| Session | EXP-01 |
| --- | --- |
| Charter | Onboarding: navigation, persistence and focus outside the scripted paths |
| Tester | Usman Ghani |
| Time (11-Oct-2026) | 20:14–20:45 |
| Findings | System Back on any onboarding step closes the app and loses all answers (DEF-03). Restarting after the under-18 refusal returns to step 1 (DEF-02). Progress bar is full on the activity step, one step early (DEF-05). Target-weight field does not take focus on arrival (DEF-33). Observation (usability, out of scope): deleting digits passes through refused values, so the keyboard auto-closes 0.9 s after an intermediate refusal while editing. |

| Session | EXP-02 |
| --- | --- |
| Charter | Food database: data quality while browsing search results |
| Tester | Faizan Ali |
| Time (11-Oct-2026) | 20:45–20:52 |
| Findings | USDA servings named '90000' (Rice cake, Rice paper, Bread, paratha) (DEF-10). INDB 'Spinach chickpeas cutlet' 1 cutlet = 328 g / 2,255 kcal / 241 g fat; 'Boiled egg (Ubla anda)' 151 g = 68 kcal (DEF-13). Observation: some CNF rice dishes use a liquid serving ('100ml') for a solid food. |

| Session | EXP-03 |
| --- | --- |
| Charter | Entry editor: every multiplier chip and repeated use |
| Tester | Faizan Ali |
| Time (11-Oct-2026) | 20:52–20:55 |
| Findings | '0.8×' applies 0.75× (DEF-14). Repeated 0.5× reaches 0 g / 0 kcal (DEF-15). |

| Session | EXP-04 |
| --- | --- |
| Charter | Goal screen and shell: layout of controls near the floating nav bar |
| Tester | Faizan Ali |
| Time (11-Oct-2026) | 21:05–21:09 |
| Findings | Before scrolling, 'Where the food data comes from' sits under the floating nav bar; tapping it hit the camera button and raised the camera permission prompt. The round '+' button covers the kcal figure of the last meal card on Home. (Both are layout/usability observations, recorded but not counted as functional defects.) |

| Session | EXP-05 |
| --- | --- |
| Charter | Viewfinder and photo flow: controls, exits and return paths |
| Tester | Usman Ghani |
| Time (11-Oct-2026) | 21:08–21:21 |
| Findings | Gallery label hidden under the shutter (DEF-25). Close (×) untappable under the status bar (DEF-26). After saving a gallery photo the app returns to the camera (DEF-29). Pushed Add food shows a previous query's results under an empty box (DEF-32). |

| Session | EXP-06 |
| --- | --- |
| Charter | Day view on past dates |
| Tester | Faizan Ali |
| Time (11-Oct-2026) | 20:52–20:53 |
| Findings | Past days read 'left today' (DEF-34). |

# Appendix F – Evidence Index

All screenshots are full-resolution PNG files (1080 × 2424) in the 'evidence' folder submitted with this report; screen videos are in the 'videos' folder.

## F.1 Screen videos

Table 27: Screen videos

| File | Shows | Linked to | Length |
| --- | --- | --- | --- |
| V1_stuck_saving_button.mp4 | 'Saving…' button stays disabled; tapping it does nothing; Home has one entry | TC-034, DEF-11 | 20 s |
| V2_units_toggle_wipes_goal.mp4 | Tapping 'lb' changes the caption to 'hold your current weight' and the rate to 0.5 % | TC-061, DEF-23 | 9 s |

## F.2 Screenshot index

Table 28: Screenshot index

| File | Linked to | Captured |
| --- | --- | --- |
| EXP_camera_permission_prompt.png | TC-063 | 21:08 |
| EXP_chip_0_8x.png | DEF-14 | 20:54 |
| EXP_stale_results_empty_field.png | DEF-32, TC-073 | 21:20 |
| TC-001_first_launch.png | TC-001 | 20:14 |
| TC-002_age_step.png | TC-002 | 20:14 |
| TC-003_age18_body_step.png | TC-003 | 20:17 |
| TC-003_age_119.png | TC-003 | 20:15 |
| TC-004_age17_blocked.png | TC-004 | 20:16 |
| TC-005_age_0.png | DEF-01, TC-005 | 20:15 |
| TC-005_age_120.png | TC-005 | 20:15 |
| TC-006_target_prefilled.png | TC-006 | 20:30 |
| TC-007_height_100.png | TC-007 | 20:21 |
| TC-007_height_251.png | TC-007 | 20:21 |
| TC-007_height_99.png | DEF-01, TC-007 | 20:20 |
| TC-008_comma_target_prefill.png | TC-008 | 20:24 |
| TC-008_weight_24_9.png | DEF-01, TC-008 | 20:22 |
| TC-008_weight_400_1.png | TC-008 | 20:23 |
| TC-009_5ft10in.png | TC-009 | 20:27 |
| TC-009_5ft25in.png | DEF-04, TC-009 | 20:28 |
| TC-010_back_to_cm.png | TC-010 | 20:29 |
| TC-010_ftin_converted.png | TC-010 | 20:29 |
| TC-010_lb_converted.png | TC-010 | 20:29 |
| TC-011_back_arrow_age_kept.png | TC-011 | 20:17 |
| TC-012_before_back.png | DEF-03, TC-012 | 20:17 |
| TC-012_reopened.png | exploratory / working shot | 20:17 |
| TC-012_system_back_onboarding.png | DEF-03, TC-012 | 20:17 |
| TC-013_after_restart.png | DEF-02, TC-013 | 20:16 |
| TC-013_reentered_age25.png | DEF-02, TC-013 | 20:16 |
| TC-014_activity_step.png | DEF-05, TC-014 | 20:31 |
| TC-014_plan.png | TC-014 | 20:31 |
| TC-014_target_note.png | TC-014 | 20:31 |
| TC-015_plan.png | TC-015 | 20:33 |
| TC-015_rate_clamped.png | TC-015 | 20:32 |
| TC-016_maintain_plan.png | TC-016 | 20:34 |
| TC-016_refused_55.png | TC-016 | 20:34 |
| TC-017_already_underweight.png | TC-017 | 20:35 |
| TC-017_maintain_spinner.png | DEF-06, TC-077 | 20:38 |
| TC-018_plan_after_healthy_weight.png | TC-018 | 20:36 |
| TC-018_refused_gain.png | DEF-06, TC-018 | 20:36 |
| TC-018_spinner_after_15s.png | DEF-06, TC-018 | 20:37 |
| TC-019_gain_too_fast.png | DEF-07, TC-019 | 20:38 |
| TC-019_plan.png | DEF-07, TC-019 | 20:39 |
| TC-020_floor_plan.png | TC-020 | 20:39 |
| TC-021_tdee_below_floor_plan.png | TC-021 | 20:40 |
| TC-022_78_5_maintain.png | TC-022 | 20:41 |
| TC-022_78_6_gain.png | TC-022 | 20:41 |
| TC-023_refusal_in_lb.png | DEF-08, TC-023 | 20:41 |
| TC-024_long_goal_plan.png | DEF-09, TC-024 | 20:42 |
| TC-025_home_after_relaunch.png | TC-025 | 20:44 |
| TC-025_home_after_start.png | TC-025 | 20:43 |
| TC-026_rice_cake_expanded.png | TC-026 | 20:45 |
| TC-026_rice_cake_picker.png | DEF-10, TC-026 | 20:45 |
| TC-026_search_rice.png | DEF-10, TC-026 | 20:44 |
| TC-027_channa.png | TC-027 | 20:49 |
| TC-027_karela.png | TC-027 | 20:49 |
| TC-028_cleared.png | TC-028 | 20:48 |
| TC-028_no_matches.png | TC-028 | 20:48 |
| TC-029_AND_OR.png | TC-029 | 20:50 |
| TC-029_NOT.png | TC-029 | 20:49 |
| TC-029_quote.png | TC-029 | 20:49 |
| TC-030_no_recent_section.png | DEF-12, TC-030 | 20:48 |
| TC-031_max_20.png | TC-031 | 20:46 |
| TC-031_min_0_5.png | TC-031 | 20:45 |
| TC-032_one_cake_qty2.png | TC-032 | 20:45 |
| TC-032_qty2.png | TC-032 | 20:45 |
| TC-033_home_after_add.png | TC-033 | 20:46 |
| TC-033_snackbar.png | TC-033 | 20:46 |
| TC-034_stuck_saving.png | DEF-11, TC-034 | 20:46 |
| TC-035_logged_on_10oct.png | DEF-34, TC-035 | 20:52 |
| TC-035_today_unchanged.png | TC-035 | 20:52 |
| TC-036_home_two_entries.png | TC-036 | 20:53 |
| TC-037_over_target.png | TC-037 | 20:56 |
| TC-038_strip_newest.png | TC-038 | 20:53 |
| TC-038_strip_oldest.png | TC-038 | 20:53 |
| TC-039_breakfast_selected.png | TC-039 | 20:53 |
| TC-039_editor_open.png | DEF-13, TC-039 | 20:53 |
| TC-039_home_breakfast_label.png | TC-039 | 20:54 |
| TC-040_after_2x.png | TC-040 | 20:54 |
| TC-040_after_half.png | TC-040 | 20:54 |
| TC-041_home_zero_kcal_meal.png | DEF-15, TC-041 | 20:55 |
| TC-041_zero_gram_item.png | DEF-15, TC-041 | 20:54 |
| TC-042_editor_before_remove.png | TC-042 | 20:55 |
| TC-042_meal_removed.png | TC-042 | 20:55 |
| TC-043_after_undo.png | DEF-16, TC-043 | 20:55 |
| TC-043_before_swipe.png | DEF-16, TC-043 | 20:55 |
| TC-043_snackbar_undo.png | TC-043 | 20:55 |
| TC-044_after_remove.png | TC-044 | 20:57 |
| TC-044_editor.png | TC-044 | 20:57 |
| TC-045_home_after_goal_change.png | DEF-21, TC-045 | 21:01 |
| TC-045_home_before.png | DEF-21, TC-045 | 21:01 |
| TC-045_today_after_day_switch.png | DEF-21, TC-045 | 21:01 |
| TC-046_calendar_october.png | TC-046, TC-051 | 20:57 |
| TC-047_future_tap.png | TC-047 | 20:57 |
| TC-048_september.png | TC-048 | 20:58 |
| TC-049_closed.png | TC-049 | 20:58 |
| TC-049_day_detail.png | DEF-17, TC-049 | 20:58 |
| TC-050_september_with_oct_detail.png | DEF-18, TC-050 | 20:58 |
| TC-052_calendar_yesterday.png | DEF-22, TC-052 | 21:01 |
| TC-052_calendar_yesterday_after_restart.png | DEF-22, TC-052 | 21:02 |
| TC-052_yesterday_home_after_change.png | DEF-22, TC-052 | 21:01 |
| TC-053_goal_screen.png | TC-053 | 20:59 |
| TC-054_after_restart.png | TC-054 | 21:05 |
| TC-054_goal_70_live.png | TC-054 | 21:05 |
| TC-055_rate_max.png | DEF-24, TC-055 | 21:06 |
| TC-055_rate_min.png | DEF-09, TC-055 | 21:06 |
| TC-056_rate_1_0_quantised.png | DEF-24, TC-056 | 21:07 |
| TC-057_after_restart.png | TC-057 | 21:07 |
| TC-057_refused_58.png | TC-057 | 21:07 |
| TC-058_after_reset.png | TC-058 | 20:59 |
| TC-058_kcal_1499_advisory.png | TC-058 | 20:59 |
| TC-058_kcal_1500.png | TC-058 | 20:59 |
| TC-058_kcal_sheet.png | TC-058 | 20:59 |
| TC-059_after_save_0.png | DEF-19, TC-059 | 21:00 |
| TC-059_after_save_blank.png | TC-059 | 21:00 |
| TC-059_entered_0.png | DEF-19, TC-059 | 21:00 |
| TC-060_protein_600.png | DEF-20, TC-060 | 21:00 |
| TC-060_protein_sheet.png | TC-060 | 21:00 |
| TC-061_after_lb.png | DEF-23, TC-061 | 21:03 |
| TC-061_after_restart.png | DEF-23, TC-061 | 21:04 |
| TC-061_before_units_toggle.png | DEF-23, TC-061 | 21:02 |
| TC-062_sources.png | TC-062 | 21:10 |
| TC-062_sources_2.png | TC-062 | 21:11 |
| TC-063_after_close.png | DEF-26, TC-063 | 21:10 |
| TC-063_viewfinder.png | DEF-25, DEF-26, TC-063 | 21:08 |
| TC-064_analysing.png | exploratory / working shot | 21:12 |
| TC-064_entry_with_photo.png | TC-064 | 21:14 |
| TC-064_home_after_save.png | DEF-29, TC-064 | 21:14 |
| TC-064_meal_added_snackbar.png | DEF-29, TC-064 | 21:13 |
| TC-064_picker.png | TC-064 | 21:11 |
| TC-064_proposed.png | TC-064 | 21:12 |
| TC-064_proposed_2.png | TC-064 | 21:12 |
| TC-065_apple_proposal.png | DEF-30, TC-065 | 21:15 |
| TC-065_details_set.png | DEF-30, TC-065 | 21:14 |
| TC-065_details_typed.png | TC-065 | 21:14 |
| TC-066_portion_tap_no_control.png | DEF-27, TC-066 | 21:13 |
| TC-067_name_macro_tap_no_edit.png | DEF-28, TC-067 | 21:13 |
| TC-068_add_missed_search.png | TC-068 | 21:16 |
| TC-068_added_snackbar.png | exploratory / working shot | 21:17 |
| TC-068_after_remove.png | TC-068 | 21:16 |
| TC-068_egg_proposal.png | TC-068 | 21:16 |
| TC-068_home_two_entries.png | DEF-31, TC-068 | 21:17 |
| TC-068_review_after_add.png | DEF-31, TC-068 | 21:17 |
| TC-069_cat_no_food.png | TC-069 | 21:15 |
| TC-070_offline_message.png | TC-070 | 21:18 |
| TC-070_retry_result.png | TC-070 | 21:18 |
| TC-071_add_by_hand.png | TC-071 | 21:19 |
| TC-072_biryani_repeat.png | TC-072 | 21:20 |
| TC-073_after_chip_tap.png | DEF-32, TC-073 | 21:21 |
| TC-073_recent_chips.png | TC-073 | 21:20 |
| TC-074_goal_tab.png | TC-074 | 21:22 |
| TC-074_home_tab.png | TC-074 | 21:22 |
| TC-075_calendar.png | TC-075 | 21:22 |
| TC-075_plus_add_food.png | DEF-33, TC-075 | 21:22 |
| TC-076_back_from_calendar.png | DEF-03, TC-076 | 21:22 |
| TC-EXP_cutlet_2255kcal.png | DEF-13 | 20:51 |

## F.3 Key passed tests

| TC-014 reference plan | TC-016 BMI refusal | TC-020 calorie floor | TC-033 food added |
| --- | --- | --- | --- |

Figure 39: Key passed tests – onboarding and logging

| TC-046 calendar | TC-069 no food | TC-070 offline | TC-072 repeat meal |
| --- | --- | --- | --- |

Figure 40: Key passed tests – calendar and photo path

# Appendix G – Contribution Table

Table 29: Contribution by member

| Member | Roll no. | Modules | TCs designed & executed | Defects reported | Exploratory sessions | Other work |
| --- | --- | --- | --- | --- | --- | --- |
| Usman Ghani | 24f3000 | M1, M2, M7 | 37 | 15 | 2 | Plan, environment, report compilation |
| Faizan Ali | 24f3029 | M3, M4, M5, M6, M8 | 40 | 19 | 4 | RTM, defect log, report review |

# Appendix H – Reflection

Testing a real application against its own written use cases taught us more than testing a toy example could. Three lessons stand out.

Expected results must come from somewhere other than the app. Writing a small calculator from the published formula before running anything meant that a wrong target could not look right to us. That is how the Goal screen's rate problem (DEF-24) showed up as a clear 220 kcal gap rather than a number we accepted.

The edges are where the defects are. Most failures came from boundaries and transitions rather than the happy path: an underweight user taking the offered alternative, restarting after a refusal, pressing Android Back, adding the same food twice, or toggling a unit with a hand-set target. Decision tables and state transition tables made us list these paths deliberately.

Evidence has to be planned. A screenshot overwritten by the next step cost us a re-check; naming every capture after its test case, and highlighting the fault on the image, made the defect reports far easier to write and to read.

If we repeated the exercise we would test on a physical phone as well as the emulator, budget time for re-testing fixed builds, and automate the goal-engine checks so they could be re-run on every change.